# ESMP

# Increasing the climate change resilience of communities in Eastern Ghouta in Rural Damascus to water scarcity challenges through integrated natural resource management and immediate adaptation interventions

# Changes between the ProDoc and the inception of the project baseline are shown in track changes

Introduction

Social and environmental policies are essential tools to prevent and / or mitigate undue harm of projects and project activities to people and their environment. In line with the Adaptation Fund’s Environmental and Social Policy (ESP) and GP and UN-Habitat’s Environmental and Social Safeguard Policy (ESSP), UN-Habitat and partners are required to categorize the risk of the project as a whole and to manage any potential environmental and social risks and impacts. This Environmental and Social Management Framework / Plan (ESMF/P) has been prepared by UN Habitat Syria during the project preparion phase.

Purpose

The purpose of this ESMF/P document is to manage any identified potential environmental and social risks and impacts of proposed project activities and to utilize project activities co-benefits and opportunities that have been identified per project activity. This ESMF/P will be used as a framework plan for a to be developed more detailed Environmental and Social Management Plan (ESMP), which will be developed during Q4 of 2021 and Q2 of 2022 of the project.

Methodology

To ensure compliance with the AF ESP and GP, all proposed project activities have been screened against the 15 AF principles (i.e. safeguards) to identify potential environmental and social risks and to assess related potential impacts. Where risks have been identified, impacts have been assessed and where needed, measures to avoid or mitigate risks and impact, identified (+ monitoring arrangements).

As part of the ESIA-ESMF/P, risks screening sheets have been completed for proposed activities under component 2 and 3. These have been shared with the MoLAE to identify if any additional ESIAs were required by Syrian law. The outcomes of the risks screening have been consolidated in the proposal, including in the budget. The risks screening sheets are included below.

Analyses are based on collected disaggregated data focused on identification of climate change related needs, limitations, constraints and requirements specific for marginalized and vulnerable groups, especially of women and youth. Activity prioritization has been done in consultations with project beneficiary groups.

For details on risks screening, project categorisation and impacts assessments conducted during project preparation, see annex 1.

Table 1 Steps for implementing the ESMP in year 1

| Task | Detailed description | Output | Timeframe | Responsible |
| --- | --- | --- | --- | --- |
| Verify ESMF | Verify ESMF in line with: - AF Environmental and Social Policy (ESP) & guidelines - PPR reporting requirements (see sheet on ESP compliance and notes and guidelines - UN-H ESSS requitements | Updated ESMF | Q4/Q1 2021 |  |
| Verify Gender & Youth Approach and Baseline | Verify Gender & Youth Approach and Baseline in line with: - AF Gender Policy (GP) & guidelines - PPR reporting requirements (see sheet on GP compliance and notes and guidelines - UN-H ESSS requitements | Updated Gender & Youth Approach, Baseline and action plan | Q4/Q1 2021 |  |
| Guide MoLAE, UN-H, UNDP and FAO to further collect data / conduct assessments (if required – esp. for FAO) for preparing a more detailed ESMP | Based on existing ESMF/P and gender approach, baseline and action plan, develop tools and enhance capacity of MoLAE, UN-H, UNDP and FAO staff to collect data / conduct assessments / identify roles and responsibilities for preparing a more detailed ESMP for components 1, 2 and 3, incl. monitoring of ESMP implementation by UN-H M & E staff | Guidelines for MoLAE, UN-H, UNDP and FAO Training session(s) | Q4/Q1 2021 |  |
| Prepare detailed ESMP for the Project | Based on existing ESMF/P and additional data collected and assessments conducted, support proponents to prepare detailed ESMP, incl. identified potential risks and impacts, mitigation measures, monitoring and reporting plan and roles and responsibilities | One ESMP for the project with different components for UNDP, FAO and UN-H | Q2 2022 |  |
| Guide UN-H, UNDP and FAO to implement ESMP | Develop templates and guidance and train UN-H, UNDP and FAO staff to implement the ESMPs, incl. implementing mitigation measures, monitoring and reporting, also for the PPR, roles and responsibilities, etc. | Guidelines and training UN-H Guidelines and training for UNDP Guidelines and training for FAO | Q2 2022 |  |
| Set up for monitoring implementation of ESMP, PPR reporting and responding to AF comments | Support set-up for monitoring implementation of ESMP (guide UN-H M & E staff), support set up for completing the PPR sheets on AF ESP compliance and AF GP compliance and respond to AF comments on it. | Completed PPR sheets on AF ESP compliance and AF GP compliance | Q4 2022 |  |

Table 2 ESMP / safeguards milestones

Content:

- Allocated roles and responsibilities environmental and social risk management / implement of the ESMF/P

- Opportunities for adaptive management

- Arrangements to supervise executing entities for implementation of ESMF/P

- Budget provision to manage environmental and social risks / implement of the ESMF/P

- Measures to avoid, minimize, or mitigate potential risks

- Risks monitoring system / indicators

- Grievance mechanism

Allocated roles and responsibilities for environmental and social risk management / implementation of the ESMF/P

UN-Habitat will be responsible for environmental and social risks management of the project, including implementation of the Project ESMF/P. An AF and UN-H policies and reporting compliance expert will be part of the UN-Habitat project team. This expert will also supervise the EEs on the implementation of the Project ESMF/P. Guidelines showing how to comply to the AF ESP and GP will be shared with the EEs and they will be guided on the process, including monitoring. A Safeguarding system compliance expert will also be part of the UN-habitat Syria Country project team. Monitoring project staff will require having expertise on environmental and social risk management and be familiar with the AF safeguarding system. The UN-Habitat Syria Country project team will be backstopped by UN-Habitat HQ and ROAS, with experts on climate change, human rights, environmental and social risks managements and gender policies.

## Roles and Responsibilities

Table 3 Roles and Responsibilities for Direct Contracting

| Team | Role | Responsibility |
| --- | --- | --- |
| UN Habitat Team | Syria CO Project Management | - Overview below |
|  | Syria CO Project coordinator | - Coordination with execution entities and public authorities - Appoint project grievance mechanism focal point to implement the Grievance Redress Mechanism |
|  | AF and UN-H policies and reporting compliance expert | - Prepare guidelines for execution entities (in cooperation with below) - ESMP monitoring - Reporting - Documentation of site, interviews with beneficiaries |
| Safeguard Consultant Team | ESS Support, Monitoring and Training | - Prepare / update ESMPs at inception phase - Implement Training |
| Execution Entity / Contractor | Project Lead / Manager | - Reporting and updating UN Habitat Team and ensuring project execution, including but not limited to: - Co-develop ESMP with Safeguard Consultant Team - Implement ESMP - Report on ESMP safeguard activities and key performance indicators to UN Habitat |

In Syria, government stakeholders responsible for compliance to national environmental and social policies and standards will be part of the PSC and or PAC, as well as a gender focal point from MoLAE.

All project-related ToR’s and contracts will include clauses stating contractors will need to comply to the AF ESP, especially principle 1 (law), 4 (human rights), 5 (gender), 6 and 13 (labour and safety), 8 (involuntary resettlement and 11/12 (emissions / pollution) and to the AF GP. This includes:

- Principle 1: References to laws and standards to which the project activity will need to comply will be included in all legal agreements with all sub-contractors, including steps and responsibilities for compliance.

- Principle 4: References to relevant Humans rights declarations will be included in all legal agreements with all sub-contractors.

- Principle 5: Reference to relevant gender policies and approach and baseline

- Principe 6: Employment and working conditions following ILO standards will be included in legal agreements with all sub-contractors.

- Principle 8: Statement that no involuntary resettlement will take place due to project activities

- Principle 11: Commitment to avoiding GHG emission, where possible

- Principle 12: Statement waste will be handled appropriately

- Principle 13: Ensure that ICSC international health and safety standards are clearly accessible and understood. e.g. by putting clearly visible signs detailing health and safety standards to be located at projects sites and by supplying protective equipment.

### Minimum requirements and standard clauses will include:

### Principle 1: Compliance with the laws

| Potential risk / impact | Mitigation |
| --- | --- |
| Non-compliance with laws / standards | - Include standard clause in MoU / all contract with reference to laws / standards as described in this proposal (Part II.E) |

### Principle 4: Human Rights

| Potential risk / impact | Mitigation |
| --- | --- |
| Limited awareness on human rights | - Share information on human rights with project beneficiary groups at the inception phase of the project |

### Principle 5: Gender Equality and Women’s Empowerment.

| Potential risk / impact | Mitigation |
| --- | --- |
| Limited awareness of gender approach and baseline | - Share information on gender policies and approach and baseline with project actors |

### Principle 6 Core labour rights

| Potential risk / impact | Mitigation |
| --- | --- |
| Non-involvement Local Employment | - Measures to maximise local employment - Work with local community on verification of local workers where feasible |
| Non-Local Procurement | - Measures to maximise local procurement - Work with local community on verification of local suppliers where feasible |
| Non-compliance Worker Rights | - Include standard clause in MoU / all contracts: - HR policy aligned with local law, IFC PS2 and ILO Core Conventions - Worker Grievance Mechanism will be established - Enforce minimum age expectations (according to ILO) and GoS minimum age) - Measures to ensure Contractor adopts project HR Policy standards (either contractually or through monitoring) - Ensure all employees are provided with a written employment contract before start of works - Provide details of the transport arrangements for all workers to and from their accommodation (dedicated or in the local community) - Refer to Occupational Health and Safety Procedures |
| Limited Facilities | - Contractor to provide or facilitate access to necessary worker facilities which include but are not limited to: toilets, rest areas, smoking areas, canteen and potable drinking water to WHO standards - All worker facilities and accommodation will be cleaned, maintained and centrally managed |

Principle 11 climate change

| Potential risk / impact | Mitigation |
| --- | --- |
| Increased GHG Emissions due to Project Emissions (such as from WWTP and pumping) | - Exact project-related energy use to be determined during project inception phase and where feasible, ‘extra’ energy use to be compensated through installation of solar PV |

### Principle 12 Pollution Prevention and Resource Efficiency

Waste management

| Potential risk / impact | Mitigation |
| --- | --- |
| Lack of Waste Management procedure | A Waste Management Procedure / plan will be developed and at a minimum include the following mitigations: - Identification of appropriate waste management to handle, treat and / or recycle waste, including land fill if required - Procedure to handle / treat any sludge - Regular inspections schedule |

### Spills

| Potential risk / impact | Mitigation |
| --- | --- |
| Spills | A Spill Prevention and Response Procedure must be developed and at a minimum include the following mitigations: - Have suitable drip trays and spill kits to manage any accidental minor releases - All refuelling/fuel handling to be undertaken in a dedicated bunded area away from activities and surface water bodies - The dedicated secure fuel storage area must be bunded - Equip all heavy machinery with absorbent rags to respond to any minor spills of liquid fuels, oil or grease |

### Principle 13 Health

| Potential risk / impact | Mitigation |
| --- | --- |
| Security incidents | - Ensure health and safety procedure prior to construction that establishes procedures such as UXO clearance and transportation of goods clearance from security agencies |
| Occupational Health and Safety | Occupational Health and Safety Procedures must be developed, specific to each Project output, for the following: - Working at Height - Heavy Lifting - Working in Confined Spaces - Excavation Works - Hot Work - Working and Scaffolding - Electrical Safety - Working with Machinery - Site Clearance (debris management, unexploded ordinances) - Collapsing Structures - Handling of Hazardous Materials - Weather Conditions - Lone Working - Material Transport (unloading and storage) - Earthmoving and Concreting - Permit to Work System - Lock Out Tag Out (LOTO) System - Minimum Mandatory PPE (incl. shoes, helmets, gloves, high-visibility vest, safety glasses) - Proper Safety Signage - Medical Clinic and First Aid - Housekeeping |
| Increase in Social Tension due to Contractor-Community Interactions and Security | A Worker Code of Conduct/Training must be developed and at a minimum must: - Outline general requirements and expectations on security interaction with community and external stakeholders, respectful, polite, and honest behaviour is expected from all employees - Outline requirements on conflict avoidance and sensitivity to local cultures, traditions and lifestyles. - Ensure that no workers are to engage with the local community except via an appointed representative - Ensure zero tolerance of illegal activities by all personnel including: prostitution; illegal sale or purchase of alcohol; the sale, purchase or consumption of drugs; gambling and fighting - Be included as part of induction and signed by all employees |
| Increase in Vector Borne and Communicable Diseases | A Vector Borne and Communicable Diseases Procedure must be developed and at a minimum must: - Limit the spread of vector borne disease and communicable diseases |
| Limited emergency Response Local Capacity and Equipment | - Audit and gap assessment of local capacity - Coordinate with local emergency response teams (fire, EMS, police, hospital) and implement mitigations to address gaps |
| Workplace health and safety incidents | An Emergency Preparedness and Response Procedure must be developed and at a minimum must: - Define individual emergency response actions for all potential scenarios - Define a schedule of emergency drills and scenarios - Establish an Emergency Response Team with dedicated resources and equipment - Ensure emergency communications system is in place and reliable - Implement a drill schedule and provide reports - Define COVID-19 procedure (see below) |
| Interaction with security actors | - Develop Security and Human Rights Management Procedure that is in alignment with UNDSS SOP, IFC PS4 and the Voluntary Principles of Human Rights - All private security personnel to receive procedural or knowledge training in: - Guard-post orders and procedures - Proper conduct and ethics/human rights - Rules of engagement and use of force - Community interaction and community grievance mechanism - Engage the public security force through the correct hierarchy and channels early in the process to set up good working relationship and improve opportunities for influence on the adoption of International Standards. |
| Stolen Items | - In the case of public spaces, the municipality will assign a guard |
| Covid-19 | - A Health and Safety Risk Assessment of each project activity, including supply chains and associated facilities, against International Standards needs to be carried out including specific alignment with IFC PS2 (Labour and Working Conditions) as well as IFC PS4 (Community Health and Safety and Security). The assessment involves a four-step process: - Conduct a Health and Safety Risk Assessment to identify the potential risk and impact of COVID-19 on project activities, including supply chains and associated facilities. - Develop and implement mitigation measures to manage health risks for each project activity (to be provided in the ESMPs during the project inception phase). - If despite the implementation of mitigation measures a positive COVID-19 case is identified, then alternative “lower risk” activities will be proposed. - If “lower risk” activities are not an option, then activities will be delayed/postponed. Contractors should start to implement COVID-19 mitigation measures now, even if the virus has not arrived in the communities they are operating within. The following is a list of mitigation measures to prevent the spread of COVID-19 in the workplace that must be implemented at each work site: - Ensure workplaces are clean and hygienic. Surfaces (e.g. desks and tables) and objects (e.g. telephones, keyboards) need to be wiped with disinfectant regularly - Promote regular and thorough hand washing - Put sanitising hand rub dispensers in prominent places around the workplace and ensure these dispensers are regularly refilled - Display posters promoting hand washing, and ensure that workers have access to places where they can wash their hands with soap and water - Brief workers that if COVID 19 starts spreading in your community anyone with even a mild cough or low grade fever needs to stay at home - Where N95 masks are not available, ordinary surgical face masks will be provided The World Health Organisation (WHO) has additional information and best practice approaches to occupational health and safety during the COVID-19 outbreak. The International Finance Corporation (IFC), also provides specific guidance regarding preventing and managing health risks of COVID-19 in the workplace and support for workers. |

### Principle 14 Physical and Cultural Heritage

| Potential risk / impact | Mitigation |
| --- | --- |
| Chance Finds | A Chance Finds Procedure must be developed and requires: - Stop work in the event of a find and cordon off until next steps are agreed - Identify relevant national authority for communication in the event of a chance find - In the event of a find, prepare Next-step Action Plan (if required) - Liaise with Competent Authority to arrange oversight of the excavation works and storage and transportation of any finds |

Adaptive management: when changes in project activities or additional activities are required, these will need to go through a new risks screening and impact assessment process in compliance with AF, UN-habitat and national policies and standards. When this is required, this will be led by UN-Habitat and the PSC would need to approve the changes.

Arrangements to supervise executing entities for implementation of ESMF/P

Table 4 Capacity of potential executing entities to carry-out gender responsive activities

| Potential executing entity | Skills and expertise to provide gender mainstreaming inputs | Specific requirements execution entities for compliance | Capacity building needs |
| --- | --- | --- | --- |
| UNDP | Yes (UN core value) | - Appoint an ESP compliance and gender focal point - Capacity to comply to the AF ESP and implementation of the ESMF/P guided by UN-Habitat - Capacity to comply to the AF GP | - Awareness on requirements - Share guidelines for execution entities to comply and to ensure ‘opportunities’ are identified and exploited |
| FAO |  |  |  |
| MoLAE (non execution) | Limited (as government entity) | - Appoint an ESP compliance and gender focal point - Capacity to comply to the AF ESP and implementation of the ESMF/P guided by UN-Habitat - Capacity to comply to the AF GP | - Awareness on requirements - Share guidelines to comply and to ensure ‘opportunities’ are identified and exploited - Support development baseline and approach before project start + reporting requirements |

Budget provision to manage environmental and social risks (incl. gender) / implement of the ESMF/P

Dedicated safeguard / gender compliance staff time is allocated under project execution fees for USD: 34,100. This person will be supported by UN-Habitat ROAS and HQ safeguard / gender specialists. Under component 1, ESIA-ESMF/P specialist firm will be hired to develop the ESMPs at inception phase for USD: 20,000 These persons and / firm will ensure compliance and develop ESP and GP compliance guidelines and action plans for execution entities and guide these execution entities through the process, including baselines and reporting requirements. Costs for risks mitigation measures are integrated in the budget, including e.g. PV installation and water quality monitoring.

Measures to avoid, minimize, or mitigate potential risks

Table 5 Overview of project activities’ screening and assessment results (in line with risks screening sheets for the project) against the 15 AF risk areas / principles, including measures to avoid or mitigate risks / impacts. Here, only the risks identified direcltly linked to project activities is discussed

| Project outputs / activities | Potential risk / impact | Impact assessment | Measures to avoid or mitigate risks / impacts | M & E arrangements |  |
| --- | --- | --- | --- | --- | --- |
|  |  |  |  | Indicator and method | Responsibility and frequency |
| 2.1 2.2. 2.3 2.4 3.1. 3.2 3.3 3.4 | Principle 3: Potential adverse impacts on vulnerable groups have been identified in general. However, not all specific needs, limitation and constraints / concerns may be identified / up to date when the project commences. | Specific needs, limitation and constraints of target groups may not be fully identified / up to date when project commences Target population: T: 81,700 W: 50-60% Y: 32-37 % F: 30-95% | All beneficiary groups will be consulted again during the inception phase to verify and further identify all specific needs, limitation and constraints. Related to that the ESMF/P will be updated. | Check consultation reports with latest data on identified specific needs, limitation and constraints of beneficiary groups; updated ESMF/P | UN-H in coordination with MoLAE, UNDP and FAO Inception phase and any consultation report |

Table 46 sets out the general Environmental and Social (E&S) commitments/policies to avoid, minimise or mitigate potential risks, that are to be fulfilled by the Contractor, supported by UN Habitat, EE and the Safeguard Consultant Team, during the Project activities as they relate to the E&S impacts attributable to the construction of works.

Table 6 Detailed program-level mitigation policies

| Item | Mitigation, Management and Enhancement Measures | Means of Verification | Responsibility | Monitoring Procedure |
| --- | --- | --- | --- | --- |
| - General Requirements |  |  |  |  |
| A1. Responsibilities and Liabilities | Ensure that all workers, suppliers and possible subcontractors are familiar and comply with the requirements and specifications of each ESMP. Review Contracts to ensure that Environmental and Social Safeguards (ESS) requirements are included | Contracts | Contractor/ UN Habitat | Review of Contracts to ensure that ESS requirements are included |
|  | Adjust each ESMP to the specific Project, define the frequency of the monitoring procedure and share it with UN Habitat and donor. Identify if further Management Plans have to be prepared. | Final Project-specific ESMP | Contractor/ UN Habitat/ Safeguard Consulting Team | Review prior to finalisation of Project-specific ESMP |
| A2. Resources allocated to ESS Management | Assign ESS responsible staff and define the requirements and responsibilities. Typically responsible for contact with stakeholders (Community Liaison Officer (CLO)) | Final Project-specific ESMP | UN Habitat/EE | Review prior to finalization of Project-specific ESMP |
| A3. Reporting | Reporting of progress and incidents, accidents, observations, near misses | Final Project -specific ESMP Reporting protocol for Major Incidents | UN Habitat/ EE | Review prior to finalization of Project-specific ESMP |
| A4. ESS Training | Provided as required during implementation for UN Habitat and IP team | Training performed and recorded | Safeguard Consultant Team | Review of training records |

| Item | Mitigation, Management and Enhancement Measures | Means of Verification | Responsibility | Monitoring Procedure |
| --- | --- | --- | --- | --- |
| - Protection of the Environment |  |  |  |  |
| B1. Emissions and dust | Use to the extent possible, vehicles in appropriate technical conditions. | Technical Specification Sheet | Contractor/ EE | Prior to commencement of works and each time new equipment/ vehicle is used at the site. Visual inspection on regular basis |
|  | Ensure that vehicle engines and equipment on site are not left running unnecessarily. | Engines switched off | Contractor/ EE | Site inspection |
|  | Best practice to ensure minimisation of dust emissions during dry and windy conditions (e.g. proper stockpiling, watering etc.). | Watering conducted, no dust emissions are observed, no workers’ grievances | Contractor/ EE / IP | Regular site inspection Review of grievance records |
|  | Exact project-related energy use to be determined during project inception phase and where feasible, ‘extra’ energy use to be compensated through installation of solar PV | Recording of energy use | Contractor/ EE | Regular monitoring and review of energy use |
| B2. Noise and vibration | Avoid operations and vehicle movements at night. | No work conducted between 10 pm and 7 am No grievances received | Contractor/ EE | Random site inspection Review of grievance records Review of accident/incident records |
|  | Set traffic speed limits. | Speed signs installed Accident/incident reports | Contractor/ EE | Random site inspection Review of grievance records Review of accident/incident records |
|  | Position equipment as far as possible from sensitive areas (neighbouring communities) | Distances between equipment and receptors are kept | Contractor/ EE | Once prior to commencement of works Review of grievance records |
| B3. Wastewater management | Ensure access to toilet facilities or portable toilet facilities that will be serviced on a weekly basis | Visual inspection of condition of facilities | Contractor/ EE | Random site inspection |
|  | Control surface water and where appropriate incorporate storm water management into project designs | Visual inspection, design review | Contractor/ EE | Regular site inspection Final project design |
| B4. Pollution prevention | Ensure all works carried out minimise pollution risk (e.g. liquid effluents, air emissions, noise and vibration management, vehicle and equipment maintenance and selection, fuel, oil and chemical storage and handling) including the whole duration of the Project. | Ensure that potential pollutants are not stored and handled within 50 m of sensitive receptors (particularly watercourses). | Contractor/ EE | Regular site inspection Review of grievance records |
| B5. Effluents | Ensure appropriate containment and storage of construction wastewater, including sanitary water. No untreated effluent is discharged. | No untreated wastewater discharge | Contractor/ EE | Regular site inspection Review of grievance records |
| B6. Waste Management | Identify waste management facilities and ensure disposal through treatment/removal/recycling of each of the waste types. | Waste management procedure Waste transfer notes | Contractor/ EE | Inspect waste management facilities Review of waste transfer records |
|  | Ensure that all wastes produced are properly collected, segregated, stored, transported and treated | Waste collection areas existent, waste inventories Waste transfer notes | Contractor/ EE | Random site inspection, Review of waste inventories Review of waste transfer records |
|  | Minimise the waste production to the extent possible. | Records of waste production are kept Waste Management Plan Training performed and recorded | Contractor/ EE | Monitor (e.g. monthly) the amount of waste produced Review of training records |
|  | Document all waste related operations (type of wastes, quantities produced etc.). | Storage, transport and treatment of waste is documented Waste transfer notes Waste inventories | Contractor/ EE | Review of waste transfer records Review of waste inventories |
|  | Appropriate and safe storage of fuels, construction materials, wastes and any materials that can cause spills (e.g. batteries from energy generators). | Safe storage of materials Spill prevention and response procedure Spill response and remediation equipment in place. | Contractor/ EE | Random site inspection |

| Item | Mitigation, Management and Enhancement Measures | Means of Verification | Responsibility | Monitoring Procedure |
| --- | --- | --- | --- | --- |
| - Worker Health and Safety |  |  |  |  |
| C1. Occupational Health and Safety Plan | Develop an Occupational Health and Safety Plan | Occupational H&S Plan in place | Contractor/ Safeguard Consultant Team (for review) | Review of Occupational H&S Plan |
| C2. Incident reporting | Ensure all H&S related incidents (e.g. observations, accidents) on site are recorded and followed up properly. | Reporting protocol for Major Incidents | Contractor/ EE | Check incident/accident records |
| C3. COVID-19 | Ensure workplaces are clean and hygienic including being wiped with disinfectant regularly; the availability of hand sanitising opportunities (dispensers and/or individual bottles); social distancing where possible; signange on COVID-19 protocols; self-isolation of a worker with symptoms accompanied by immediate testing of workforce. Where N95 masks are not available, ordinary surgical face masks will be provided. | Visual inspection on a regular basis | Contractor/ EE | Regular monitoring |
| C4. Personal protective equipment | Ensure the provision of Personal Protective Equipment (PPE) for workers (hardhats, masks, safety glasses, safety boots etc. depending on project type). | PPE used by everyone on-site | Contractor/Site Manager | Random site inspection |
| C5. UXO/ Damaged structure clearance | Ensure UXO clearance/damaged structure clearance obtained prior to start of works. | Documentation of clearance (Commencement of Works Letter) | Contractor/ EE | Review documentation |
| C6. First-aid | Provide one trained first aiders per 50 employees and adequate amount of first aid kits on site. | Suitable first aid kits on site Ensure the presence of first aid helpers in all shifts First aid certificates | Contractor/ EE | Regular monitoring of first aid kits Review of first aider certificates Review of number of first aiders required by local legislation |
| C7. Access to health care | Ensure the workforce has access to primary healthcare on site, providing prescriptions and vaccinations where necessary/applicable | Healthcare available on site | Contractor/ EE | Random site inspection Review of grievance records Review of medical records (in case not confidential) |
|  | In case more than 35 workers are present on site, ensure that a hospital, medical clinic or a health centre can be reached within a period of 45 minutes. | Medical centres in the proximity of the site. | Contractor/ EE | Medical centres in the proximity of the site identified once prior the commencement of works |

| Item | Mitigation, Management and Enhancement Measures | Means of Verification | Responsibility | Monitoring Procedure |
| --- | --- | --- | --- | --- |
| - Community Health and Safety |  |  |  |  |
| D1. Contractor-Community Interactions and Security | Engage/ communicate/ inform communities. Ensure consultations with the local authorities and communities regarding the construction. | Minutes of Meetings Grievance Mechanism | Contractor/ EE | Review of grievance register Minutes of consultation meetings |
|  | Initiate an efficient Grievance Mechanism to allow potentially affected individuals to raise their concerns. | Grievance Mechanism in place, grievances recorded | Contractor/ EE | Review of grievance register |
|  | Establish a Code of Conduct taking into consideration legislation, safety rules, driving safety rules, substance abuse, environmental sensitivity, communicable diseases, gender issues (sexual harassment), respect for local beliefs and customs, community interactions etc. | Code of Conduct in place and rules shared with personnel | Contractor/ EE | Review of Code of Conduct induction records Review of reported punishable or misconduct behaviour Review of grievance records |
| D2. Traffic and transportation management | Use local traffic signage and collaborate with the responsible local authorities and communities. Use flagmen where appropriate and install clear and visible signage. | Warning signs | Contractor/ EE | Inspection of traffic routes, Review of grievance register |
|  | Implement speed limits for all project vehicles. In the case of road closures, crossing for pedestrians will be provided. | Local access plan | Contractor/ EE | Review of local access plan Random site inspection Review of grievance records |
|  | All vehicles used to transport workers to site must meet national requirements, demonstrate that their condition has been checked and approved prior to use. All drivers shall conduct daily inspections before operating a vehicle. | Technical Specification Sheet | Contractor/ EE | Prior to commencement of works and each time new equipment/ vehicle is used at the site. Visual inspection on regular basis |
| D3. Vector Borne and Communicable Diseases | Ensure the provision of adequate space, supply of water, adequate sewage and garbage disposal system, appropriate protection against heat, cold, damp, fire and disease-carrying animals and insects, adequate sanitary and washing facilities, adequate lighting, and basic medical services, in accordance with all applicable health and safety regulations and norms. | Vector Borne and Communicable Diseases Procedure Appropriate conditions for workers on site Irrigation plans and procedures | Contractor/ EE | Regular inspection Review of grievance records |
| D4. Emergency scenarios prevention | Ensure immediate cleaning of any spills and remediation of contaminated areas after construction. | Emergency Preparedness and Response Procedure Workers trained. Emergency Response Team (ERT) is in place | Contractor/ EE | Random site inspection after spill events One-time inspection after construction Review of training records Review of ERT |
| D5. Security and Human Rights | Ensure security and human rights in alignment with UNDSS SOP, IFC PS4 and the Voluntary Principles of Human Rights | Security and Human Rights Management Procedure | Contractor/ EE/UNH | Regular inspection Review of grievance records |
| D6. Damage to people and property | Ensure that site areas are provided with appropriate security, fencing, signage and lighting. Use hazard notices/signs/barriers to protect children and other vulnerable people from harm and prevent access to non-workers. | H&S planning of construction site done, items installed | Contractor/ EE | Inspection prior to the activities. Random site inspection Review of grievance register |
| D7. Involuntary resettlement | Ensure no physical displacement. Include standard clause in MoU / all contracts: Stating no physical displacement will take place due to project activities (unless project beneficiaries request this) | Contracts Resettlement Action Plan (if necessary) | Contractor/ EE | Review of Contracts |
|  | Ensure no economic displacement. Include standard clause in MoU / all contracts: Stating no economic displacement (even informal) will be take place due to project activities (unless project beneficiaries request this) | Contracts Livelihood Restoration Plan (if necessary) | Contractor/ EE | Review of Contracts |
| D8. Vulnerable Groups | Ensure all vulnerable groups are consulted during inception phase and continually throughout project cycle to verify and further identify all specific needs, limitations and constraints. | Meeting Minutes Grievance Mechanism in place, grievances recorded | Contractor/ EE | Review of grievance register Minutes of consultation meetings and consultation reports |

| Item | Mitigation, Management and Enhancement Measures | Means of Verification | Responsibility | Monitoring Procedure |
| --- | --- | --- | --- | --- |
| - Labour |  |  |  |  |
| E1. Worker Rights | Ensure minimum legal labour standards as per ILO regulations (child/forced labour, sexual assault, no discrimination, equal opportunities, working hours, minimum wages) are met. | Grievance Mechanism Records | Contractor | Review of Inspection reports (also from labour authorities), Review of grievance records |
|  | Ensure that all direct and indirect workers have access to and are aware about the Workers Grievance Mechanism were they can raise workplace relevant complaints anonymously. | Workers Grievance Mechanism in place and grievances recorded | Contractor | Review of workers grievance register |
|  | Ensure all workers have the same rights and are treated equally. | Non-discrimination policy in place | Contractor | Random site inspection Review of grievance register |
| E2. Local employment and procurement | Ensure local communities are preferred for the supply of goods and services to the Project and Project personnel, where appropriate. | Local Employment and Procurement Records | Contractor | Review procurement and employment records Review of grievance register |
| E3. Facilities | Ensure provision of OR facilitate access to necessary worker facilities which include but are not limited to: toilets, rest areas, smoking areas, potable drinking water to WHO standards | Appropriate H&S and sanitary facilities provided at site | Contractor | Regular inspection Review of grievance records |
| E4. Fossils/ Archaeological Chance Finds | Establish specific procedures to manage the protection of archaeological and historical sites, chance finds and fossils. Ensure all finds of cultural heritage (e.g. graves, old ceramic, old building fragments) are reported immediately to the relevant authority and avoid excavation in the ultimate neighbourhood of a chance find, fence the chance find and await instructions from the competent authority. | Notification records to relevant authority Training records, Records about chance finds | Contractor/ EE | Site inspection |

| Item | Mitigation, Management and Enhancement Measures | Means of Verification | Responsibility | Monitoring Procedure |
| --- | --- | --- | --- | --- |
| - Supply Chain – Suppliers and Disposal |  |  |  |  |
| F1. Supply Chain Verification | Verify that operations of these facilities meet Syrian national standards and are permitted. | Visual inspection of facility operations and review of permits | EE/ Safeguard Consultant Team | Verification at Project commencement |
|  | Verify if facilities require expansion for Project works. | Visual inspection on a quarterly basis | EE/ Safeguard Consultant Team | Regular quarterly monitoring |
| F2. Supply Chain Monitoring | Monitor the operations of these facilities for risks related to: - Controversial linkages with sanctioned entities; - Exclusion list (including child labour and trafficking of arms along supply routes); and - Security (number of checkpoints along supply routes) | - Verification of receipts of material sources - Visual inspection of facility operations and supply routes - Visual inspection of supply routes | EE/ Safeguard Consultant Team | Regular quarterly monitoring |

Risks monitoring system / indicators

The environmental and social risks management approach includes monitoring of potential risks and implementation of risks mitigation measures. This monitoring program commensurate with project activities and will report on the monitoring results to the Fund in the mid-term, annual, and terminal performance reports. Monitoring will be done to ensure that actions are taken in a timely manner and to determine if actions are appropriately mitigating the risk / impact or if they need to be modified in order to achieve the intended outcome. Annual reporting will include information about the status of implementation of this ESMF/P, including those measures required to avoid, minimize, or mitigate environmental and social risks. The reports shall also include, if necessary, a description of any corrective actions that are deemed necessary.

UN-habitat will be responsibility for environmental and social risks management, including monitoring of the implementation of the Project ESMF/P. An AF and UN-H policies and reporting compliance expert will be part of the team. A Safeguarding system compliance expert will also be part of the team. Monitoring staff part of the Supervision Unit will require having expertise in social risk management and be familiar with the AF safeguarding system. Under component 1, ESIA-ESMF/P a specialist company will be hired verify the developed ESMF/Ps at inception phase. These will include detailed guidelines for executing entities, any other contractors and the government partners to comply to the AF ESP and GP, including roles, responsibilities and monitoring. Gender specific indicators and targets have been developed as shown in the results framework. Specific budgets for risks monitoring are covered by M & E staff time under the execution fee: USD 81,350 total, USD 34,100 specifically dedicated to safeguarding / gender

Table 7 monitoring arrangements for general risks management

| Action | Indicator and method | Responsibility and frequency |
| --- | --- | --- |
| Monitoring of capacity execution entities to comply | - Guidelines and action plans shared - Monitoring reports comply to requirements | UN-H within half a year from inception when reports are required |
| Implementation of grievance mechanism | - Grievance mechanism information is at target locations (buildings, etc.) - Grievance mechanism information is shown on UN-Habitat project website | UN-H in coordination with execution entities Within half a year from inception |
| Monitoring of measures to avoid or mitigate risks / impacts per output | - See table above | UN-H in coordination with execution entities When reports are required |

Grievance Redress mechanism

For all Project activities, a Grievance Redress Mechanism will be employed in order to receive and address Project Affected Persons  concerns, complaints, and grievances about any project’s environmental and social performance. The Grievance Redress Mechanism addresses affected people's concerns and complaints promptly, using an understandable and transparent process that is gender responsive, culturally appropriate, confidential (if desired) and readily accessible to all segments of the affected people at no costs and without retribution. The mechanism does not impede access to Syrian judicial or administrative remedies.

UN Habitat in coordination with the execution entities will appropriately inform Project Affected Persons   about the Grievance Redress Mechanism before the commencement of project activities and throughout the lifecycle of the project through project grievance focal points (to be appointed within beneficiary groups, UN-H, UNDP or FAO).

### Communication Channels for Submitting Grievances

Potential communication channels for submitting grievances could include those identified in the table below. When confirmed, this information will be readily available throughout project implementation and communicated during engagement activities

### Table 8 Communication Channels for Submitting Grievances

| Communication Channel | Description |
| --- | --- |
| Engagement Activities | - Grievances can be communicated during engagement activities verbally and/or written and submitted in to a comment box |
| Verbal | - Grievances can be communicated directly to project focal points |
| Phone | - Phone Number to be provided in relevant ESMP - Phone Number to be provided on billboard at project site location - Calls will be received from: 9AM - 5PM |
| WhatsApp | - Phone Number to be provided in relevant ESMP - Phone Number to be provided on billboard at project site location - Grievances can be communicated through WhatsApp instant messaging system with audio and video support if required |
| Email | - Email to be provided in relevant ESMP - Written grievances can be communicated through email |
| Comment Box | - A comment box will be available at all engagement activities and at Management Team office for written grievances |

### Receiving Grievances

Grievances will be recorded in a Grievance Form and Grievance Register by the project’s focal points within two days of receipt. A template for a Grievance Form will be developed. The project grievance focal point will assist the applicant at all stages of their grievance and ensure that their grievance is properly handled and addressed by the appropriate party. The following is the procedure for receiving grievances:

Receive a grievance: Stakeholders shall be able to use the following methods to submit a grievance:

- Phone / WhatsApp

- Email

- Verbally to project focal point

The grievance is recorded in the Grievance Form and classified in a Grievance Register by the project’s grievance focal point.

If the Complaint is readily resolvable and can be dealt with immediately, the project grievance focal point takes action to address the issue directly and records the details in the Grievance Register.

- Grievance is formally acknowledged through a personal meeting, phone call, or letter as appropriate, within 5 working days of submission.  If the grievance is not well understood or if additional information is required, clarification should be sought from the complainant during this step.

- The project grievance focal point delegates the grievance in writing to the relevant department(s)/personnel / contractor for development of an appropriate response.  The project grievance focal point will estimate the subject matter of this grievance and identify the risk category. If required, the grievance may be sent for consideration of the senior management.

- A response is developed by the delegated team and the project grievance focal point, with input from senior management and others, as necessary.

- Required actions are implemented to deal with the issue, and completion of these is recorded on the Grievance Register.

- The response is signed-off by the project grievance focal point. The sign-off may be a signature on the grievance form or in correspondence, which should be filed with the grievance to indicate agreement.

- The response is communicated to the affected party; the response should be carefully coordinated.  The project grievance focal point ensures that a suitable approach to communicating the response to the affected party is agreed and implemented. The response to a grievance will be provided 20 working days after receipt of the grievance.

- The response of the complainant is recorded to help assess whether the grievance is closed or whether further action is needed. The project grievance focal point will use appropriate communication channels, most likely telephone or face-to-face meeting, to confirm whether the complainant has understood and is satisfied with the response.  The complainants’ response should be recorded in the Grievance Register.

- The grievance is closed with sign-off from the project grievance focal point, who determines whether the grievance can be closed or whether further attention and action is required. If further attention is required the project grievance focal point should return to Step 2 to re-assess the grievance and then take appropriate action. Once the project grievance focal point has assessed whether the grievance can be closed, they will sign off to approve closure of the grievance on the grievance log or by written communication.

In case the affected person is not satisfied with the decision resulting from the consideration of grievance, a stakeholder may turn to court in accordance with the existing legislation of Syria.

Table 9 grievance form

| Grievance Form |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Reference No: |  |  |  |  |  |
| Please enter your contact information and grievance. This information will be dealt with confidential. Please note: If you wish to remain anonymous please enter your comment/grievance in the box below without indicating any contact information – your comments will still be considered. |  |  |  |  |  |
| Full Name | _____________________________________________________________________ |  |  |  |  |
| Anonymous submission | - I want to remain anonymous |  |  |  |  |
| Please mark how you wish to be contacted (mail, telephone, e-mail). | - By Mail (Please provide mailing address): ______________________________ _____________________________________________________________________ - By Telephone (Please provide Telephone number): ________________________ By E-mail (please provide E-Mail address): ______________________________ |  |  |  |  |
| Preferred Language for communication | - Arabic - English - Other, please specify: ___________________ |  |  |  |  |
| Description of Incident or Grievance: |  |  |  | What happened? Where did it happen? Who did it happen to? What is the result of the problem? |  |
| Date of Incident/Grievance: ____________________________ |  |  | - One time incident/grievance (date _______________) - Happened more than once (how many times? _____) - On-going (currently experiencing problem) |  |  |
| What would you like to see happen to resolve the problem? |  |  |  |  |  |

ANNEX 1: details on risks screening, project categorisation and impacts assessments conducted during project preparation,

Overview / summary of project risks management approach

The following table provides an overview/summary of the management approach for project risks. Additional detail for project-level mitigations, verification and monitoring is provided in Table 46.

Table 10 overview / summary of project risks management approach.

| ESP principle | Initial environmental or social risks present Y/N | Potential risk description | Impacts assessment | Safeguard measures | Monitoring indicator(s) and method | Responsibility and frequency |
| --- | --- | --- | --- | --- | --- | --- |
| 1 - Compliance with the law | Yes | Potential low risk of non-compliance with laws/standards |  | Include standard clause in MoU / all contract with reference to laws / standards | Review MoUs, all contracts | UN-H with MoLAE Inception phase |
| 2 - Access and equity | No |  |  |  |  |  |
| 3 – Marginalized and vulnerable Groups | Yes, potentially | Potential adverse impacts on vulnerable groups have been identified in general. However, not all specific needs, limitation and constraints / concerns may be identified / up to date when the project commences. | Specific needs, limitation and constraints of target groups may not be fully identified / up to date when project commences Target population: T: 81,700 W: 50-60% Y: 32-37 % F: 30-95% | All beneficiary groups will be consulted again during the inception phase to verify and further identify all specific needs, limitation and constraints. Related to that the ESMF/P will be updated. | Check consultation reports with latest data on identified specific needs, limitation and constraints of beneficiary groups; updated ESMF/P | UN-H in coordination with MoLAE, UNDP and FAO Inception phase and any consultation report |
| 4 – Human rights | No |  |  |  |  |  |
| 5 – Gender equality and women’s empowerment | Yes | Potential low risk related to limited awareness of gender approach and baseline |  | Share information on gender policies and approach and baseline with project actors | Keep Minutes of consultation meetings and review of grievance register | UN-H/ UNDP and FAO Regular monitoring |
| 6 – Core labour rights | Yes | Potential low risk of non-involvement of local employment, non-local procurement, non-compliance worker rights and limited facilities |  | Include measures to maximise local employment and procurement, include standard clauses in all MoUs and contracts on worker rights and have Contractor provide or facilitate access to facilities | Review of local procurement and employment records; workers grievance mechanism in place, review of grievance register; and appropriate H&S and sanitary facilities provided | Contractor/ UNDP and FAO Inception phase and regular site inspections |
| 7 – Indigenous peoples | No |  |  |  |  |  |
| 8 – Involuntary resettlement | No |  |  |  |  |  |
| 9 – Protection of natural habitats | No |  |  |  |  |  |
| 10 – Conservation of biological diversity | No |  |  |  |  |  |
| 11 – Climate change | Yes | Potential low risk of increased GHG Emissions due to Project Emissions (such as pumping) |  | Exact project-related energy use to be determined during project inception phase and where feasible, ‘extra’ energy use to be compensated through installation of solar PV | Recording, monitoring and review of energy use | Contractor/ UNDP and FAO Regular monitoring |
| 12 – Pollution prevention and resource efficiency | Yes | Potential low risk of lack of waste management procedure and risks related to potential spills |  | A Waste Management Procedure / plan will be developed A Spill Prevention and Response Procedure must be developed | Regular site inspections | Contractor/ UNDP and FAO Regular site inspections |
| 13 – Public health | Yes | Potential low risks related to Handling of Untreated Effluent and other Workplace Hazards; Negative Contractor-Community Interactions; Social Cohesion; Vector borne diseases; Health and Safety Incidents; Emergency Response and Preparedness; Security; Covid-19 |  | Mitigations include development of: - Occupational Health and safety Plan - Worker Code of Conduct/Training - Vector Borne and Communicable Diseases Procedure - Stakeholder Engagement Plan and Grievance Management System - Emergency Preparedness and Response Procedure - Security and Human Rights Management Procedure - Covid-19 Protocol |  | Contractor/ UNDP and FAO Inception phase and regular site inspections |
| 14 – Physical and cultural heritage | Yes | Potential low risk of chance finds |  | Chance Finds Procedure will be developed | Site inspection | Contractor/ UNDP and FAO Site inspection as required |
| 15 – Lands and soil conservation | No |  |  |  |  |  |

  - Screening and categorization

Based on the screening against the 15 AF principles, the project has been categorised as a “B” category project in terms of the environmental and social risks it poses. See Part II.L.

Normative, planning and capacity development activities under Component 1 consist of assessments and strategy development and capacity development. The project will ensure beneficiary groups will be equally represented and equal benefit from the project activities. This is done through a participatory planning approach. Quotas will be used ensure different groups are represented equally.

Activities under Components 2 and 3 are ‘concrete’ adaptation actions. Because of the scope of the proposed activities, which are numerous and localized, and, where possible, managed by communities who have a stake in avoiding environmental and social risks and impacts, potential direct impacts will be minimal and indirect impacts and transboundary impacts are highly unlikely. Given this, cumulative impacts are also unlikely. As a result, the entire project is regarded as a medium risk (Category B) project. As for the proposed WWTP (output 2.3), measures are taken to ensure water quality is in compliance with standards for irrigation.

- In compliance with the Syrian EIA Regulations, particularly Environmental protection law (2012) and Executive order for EIA, 2008 and 2013, environmental approval has been granted for all proposed project activities, meaning no further ESIAs are required by Syrian law (see also part II.E)

- For an overview of project activities’ screening results against the 15 AF principles see below table. For details, see the next section.

Table 11 Overview of environmental and social impacts and risks for which further assessments and management are required*

| Checklist of environmental and social principles | No further assessment required for compliance | Potential impacts and risks – further assessment and management required for compliance |
| --- | --- | --- |
| - Compliance with the Law | X |  |
| - Access and Equity | X |  |
| - Marginalized and Vulnerable Groups |  | X |
| - Human Rights | X |  |
| - Gender Equity and Women’s Empowerment | X |  |
| - Core Labour Rights | X |  |
| - Indigenous Peoples | X |  |
| - Involuntary Resettlement | X |  |
| - Protection of Natural Habitats | X |  |
| - Conservation of Biological Diversity | X |  |
| - Climate Change | X |  |
| - Pollution Prevention and Resource Efficiency | X |  |
| - Public Health | X |  |
| - Physical and Cultural Heritage | X |  |
| - Lands and Soil Conservation | X |  |

Table 12 Summary of typical potential environmental and social risk (low risk) for which typical risks avoidance / mitigation measures are proposed*

| Checklist of environmental and social principles | Typical potential risk/impact areas for which risks avoidance measures are proposed and managed / monitored. |
| --- | --- |
| - Principle 1: Compliance with the Law | - Sucontractor non-compliance with laws / standards |
| - Principle 3: Marginalised and Vulnerable Groups | - Adverse impacts on vulnerable groups |
| - Principle 6: Core Labour Rights | - Non-involvement of local employment - Non-local procurement - Non-compliance for worker rights - Limited facilities |
| - Principle 11: Climate Change | - Increased GHG Emissions due to Project Emissions (such as pumping) |
| - Principle 12: Pollution Prevention and Resource Efficiency | - Lack of waste management procedure - Spills |
| - Principle 13: Public Health | - Worker contact with untreated effluent and other workplace hazards - Negative contractor-community interactions - Security incidents ( Contextual security risk is moderate to high in Eastern Ghouta which is to be monitored over the course of the project) - Increase in vector borne and communicable diseases - Health and safety incidents - Social cohesion - Theft and/or stolen items - Covid-19 transmission |
| - Principle 14: Physical and Cultural Heritage | - Chance finds (archaeological, graves) |

Table 13 Overview of project activities’ screening results against the 15 AF risk areas / principles (in line with table 39). For more details see country-specific ESIA reports. This table is in line with table 39 and the risks screening sheets presented later, as these are directly related to project activities and not typical or general risks.

| Detailed outputs / activities | Risk screening result | Explanation why triggered or not |
| --- | --- | --- |
| Component 1: |  |  |
| - Inception workshop and coordination mechanism | No potential risk identified | Activities involve assessment and planning processes. Potential risks considered are those related to unequal access and equity, also for vulnerable groups and gender, throughout the assessment and planning processes and identification of gender sensitive action plans. UN-H, UNDP and FAO will involve beneficiary groups, including identified vulnerable groups (and women and youth) in the activities. Targets and quotas will be used. These will be verified during the project inception phase specific baseline and targets and action plans per execution entity, also to involve women and youth and other vulnerable groups. Therefore, no potential risk is identified. |
| - Capacity strengthening package |  |  |
| - Hydrogeological study, CC VA and future outlook for the region |  |  |
| - Gaps analyses and recommendations for managing water and land |  |  |
| - INRM Strategy and action plan (with CC mainstreamed) |  |  |
| - M & E plan for above + replication mechanism |  |  |
| - Formal adoption of strategy document |  |  |
| Component 2: |  |  |
| - Assessment and verification / technical specification and engineering studies, including surveys required for detailed design of below interventions | Potential risks identified related to AF risk area 3: Marginalized and vulnerable Groups a | Potential adverse impact of vulnerable groups has been identified in general. However, not all specific needs, limitation and constraints / concerns may be identified / up to date when the project commences. Moreover, there may be a risk of workers coming into contact with effluent through damaged networks and existing sources of effluent discharge As for other potential risks, these have not been triggered because of the information provided and project activity design aiming to reduce any risk - see also risks screening sheets. |
| - Rehabilitated sewage network to divert wastewater towards the WWTPs (concrete intervention) |  |  |
| - Installed mobile wastewater treatment plants to use non-conventional water resources identified (concrete intervention) |  |  |
| 2..4 Rehabilitated irrigation canals to divert treated water for irrigation purposed (concrete intervention) |  |  |
| Component 3: |  |  |
| - Studies and assessments to detail the proposed interventions | Potential risks identified related to AF risk area 3: Marginalized and vulnerable Groups | Potential adverse impact of vulnerable groups has been identified in general. However, not all specific needs, limitation and constraints / concerns may be identified / up to date when the project commences. As for other potential risks, these have not been triggered because of the information provided and project activity design aiming to reduce any risk - see also risks screening sheets. |
| - Introduction of water efficient agricultural technology |  |  |
| - Adoption of climate-smart agriculture practices for improved soil fertility and enhanced water use efficiency |  |  |
| - Promote alternate sustainable livelihood opportunities in silage crops and trees residues and organic fertilizer production |  |  |

Details and results of the risks screening process

This section discusses both the potential environmental and social risks identified directly linked to proposed project activities and the typical potential risks in the context of projects in Syria. The latter are regarded as low risks but risk avoidance / mitigation measures are proposed to ensure no negative impacts will occur.

Principle 1: Compliance with the Law.

Screening result: Potential low risk of sub-consultant non-compliance with laws and standards

Explanation: During project preparation, all relevant rules, regulations and standards have been identified for all proposed project activities, including procedures / steps to comply to these. These are shown in Part II.E. The MoLAE has provided environmental approval (see document below) of the proposed project activities, which means no further ESIAs are required by Syrian law no / 12 / 2012. Therefore, no potential risk of non-compliance with national law exists. A translation of the letter can be found below the letter.

A low potential risk exists with project-based subcontractors meeting national and project requirements during project execution including primarily meeting worker health and safety requirements. Project mitigations are to include ensuring all necessary legal clauses and requirements are included in project-based contracts and agreements with monitoring of performance during execution.

Figure 1 Environmental approval letter from the MoLAE (stating no further ESIA is required by Syrian law)

During the inception phase a detailed list of environmental conditions will be identified related to laws / standards (in line with part II.E) for the proposed project activities.

Principle 2: Access and Equity.

Screening result: no potential risk

Explanation: Project beneficiaries (i.e. population; groups) have been mapped (see tables 1 and 6). Community consultations and focus groups discussions have been conducted per beneficiary group to identify possible rivals, disputants and concerns related to equal access of project benefits (see part II.H). There will be neither discrimination nor favouritism in accessing project/programme benefits. Project benefits will be allocated and distributed equally through a participatory process and through joint decision-making using water user and agriculture and water use associations and women and youth groups. Under component 1, various groups will be equally involved, in assessment and planning processes (if needed through quotas).

Principle 3: Marginalized and Vulnerable Groups.

Screening result: potential risk that not specific needs, limitation and constraints / concerns may be identified / up to date when the project commences.

Explanation: Project beneficiaries (i.e. population; groups) have been mapped (see tables 1 and 6), including marginalised and vulnerable groups. Disaggregated data at the district and municipal and activity beneficiary level has been used to identify and quantify marginalized and vulnerable groups. Also, UNHCR has been consulted to  specifically identify potential risks and needs of marginalised and vulnerable groups. Community consultations and focus groups discussions have been conducted (see part II.H).) to specific needs, limitations, constraints / concerns. However, not all specific needs, limitations, constraints / concerns may have been captured or are up-to-date.

Principle 4: Human Rights.

Screening result: no potential risk

Explanation: The MoLAE states that ‘the Syrian Constitution assures all Syrian citizen human rights.’ During project preparation and execution, international human rights are respected and where applicable, promoted. During project preparation, possible human rights issues have been identified by assessing whether human rights have been ratified or not (see below), and to confirm and understand possible issues through consultation with OHCHR.

Principle 5: Gender Equality and Women’s Empowerment.

Screening result: potential low risk of limited awareness of gender approach and baseline

Explanation: A potential low risk to the project is in the use of outside labour by contractors during construction of the project. Additionally, the potential exists that local contractors will not ensure that workers understand their rights under the law or have access to appropriate site-based facilities including toilets and hand sanitisation stations. Proposed mitigations regarding the establishment of local content for employment, health and safety requirements and inclusion and communication of a workforce code of conduct will mitigate this risk.

The project ensures that gender equality and women’s and youth empowerment is ensured for all project activities. During project preparation, this has been done through detailed stakeholder mapping (see also principle 3) including identification of specific needs of women and youth. UN Women and UNICEF have also been consulted to specifically identify potential risks and needs of women. A specific ‘gender’ approach and baseline section has been developed. While there is the potential risk that project beneficiaries will not be made aware of the gender approach to the project, specific mitigations and arrangements that ensure equal participation in project activities and consultations and equal access to benefits have been identified in this gender approach and baseline.

Effective monitoring of ILO compliance is required throughout project execution in particular to ensure freedom of association and the effective recognition of the right to collective bargaining, the elimination of all forms of forced and compulsory labour, the effective abolition of child labour and the elimination of discrimination in respect of employment and occupation.

Principle 6: Core Labour Rights.

Screening result: potential low risk to participation of local labour and to worker rights

Explanation: the project ensures that all project activities meet the core labour rights and that possible risks have been identified and if existing, prevented or mitigated. During project preparation, this was done by identifying possible compliance issues by analysing if Syria ratified the conventions and to confirm and understand possible issues through consultations with ILO. Any agreement / contract signed will include reference to compliance with ILO labour standards. Moreover, the executing entities are UN agencies, which should comply to the ILO labour standards as a principle.

Principle 7: Indigenous Peoples.

Screening result: no potential risk

Explanation: the project ensures that project activities are consistent with the rights and responsibilities set forth in the UN Declaration on the Rights of Indigenous Peoples by ensuring that possible issues are identified and mitigated / prevented. During project preparation, the project determined that no indigenous people are present in the project / programme target areas. This has been determined through stakeholder mapping (through desk research and expert and community consultations). Although Syria did not ratify the ILO Convention 169 and other applicable international instruments relating to indigenous peoples, this is not a major issue as no indigenous people are present in the target area and because of standard measures under safeguard area 6 (see above).

Principle 8: Involuntary Resettlement.

Screening result: no potential risk

Explanation: the project determined that no physical or economic displacement will take place due to the project/programme. This has been determined by mapping project target sites land ownership (private, public) and land use, also informally, and through consulting communities / users on the possible risk of resettlement and to get agreement on proposed interventions (i.e. no interventions will take place without the consent of inhabitants in the targeted areas). Land owners, private or public, have agreed with using their land for project activities. Additionally, all land and land access provided for the irrigation channels are to be located on state land or voluntarily dedicated to the project by project beneficiaries. Project beneficiaries voluntarily dedicate access where necessary to facilitate irrigation connections to farmland in exchange for connection to irrigation benefits. These connections are to be captured in agreements where landowners provide consent and convey access rights (where necessary) for irrigation points.

Principle 9: Protection of Natural Habitats.

Screening result: no potential risk

Explanation: the project ensures that no unjustified conversion or degradation of critical natural habitats will take place because of project activities. During project preparation, it has been checked if any critical natural habitats exist in the target location, including their location, characteristics and critical value (i.e. legal protection status, common knowledge or traditional knowledge), as well as possible negative impacts on these due to project activities. This has been done by checking below.

National plans and legal documents:			20 km north / east of the target area is

recognised natural habitat for fauna; however, due to the crisis situation, many species were lost

Convention on Wetlands (Ramsar, Iran, 1971) 	Not in or close to target area

UNESCO Man and the Biosphere Programme          Not in or close to target area

Principle 10: Conservation of Biological Diversity.

Screening result: no potential risk

Explanation: the project ensures that any significant or unjustified reduction or loss of biological diversity because of project activities will be avoided. During project preparation, it has been checked if any important biodiversity exist in the target location, including their protection status and other recognised inventories as well as possible negative impacts on these due to project activities. According to the IUCN red list the only critically endangered species in the project target area is the Barada Spring Minnow (fish). The project won’t have a negative impact on this species because the target streams are polluted and limited life exist in it. However, the project could have a positive impact on restoring the species.

National plans and legal documents:	Due to the crisis, many agriculture fruit trees were lost in the target area

IUCN Red List of Threated Species:             	Barada spring minnow.

The Barada sping minnow is non-existent in the target area due to pollution of streams and drought.

Principle 11: Climate Change.

Screening result: potential low risk of increased GHG Emissions

Explanation: The potential for increased GHG emissions exists due to project based emissions as a requirement of energy demand for pumping and other functions in the distribution system. While it is the policy of the project to ensure that project activities will not result in any significant or unjustified increase in greenhouse gas emissions or other drivers of climate change, exact project-related energy use is to be determined during project inception phase and where feasible, ‘extra’ energy use to be compensated through installation of solar PV

The wastewater treatment plant is an automated unit and requires continues electricity as per internal available similar the use of electricity is 8-10 KW/hr (Max). Details of energy use will be required within the specification. In the evaluation of the proposal, energy use will be a key element to be assessed. Energy use will be generated / compensated by solar PV and backed-up by a generator. Power generation options will be further reviewed during project implementation. As for the irrigation systems and related energy use for pumping and distribution of water, this will also be compensated with solar PV.

Principle 12: Pollution Prevention and Resource Efficiency.

Screening result: potential low risk of improper waste disposal and spills

Explanation: Waste management in Syria is usually managed by the local municipality in Syria. In the Syrian context, capacity of waste management collection and disposal is challenging. The project aims to maximize energy efficiency and minimizing material resource and prevents waste and pollution due to project activities through analysis of possible risks of inefficiencies in energy and material resource use and waste and pollution risks of each activity – which has been done during project preparation. The whole project is designed to use resources as efficient as possible by reducing pollution and using treated wastewater as a source for agriculture irrigation. In addition to the project design features, the Project will further mitigate risk through a waste management procedure and a spill prevention and response procedure.

Principle 13: Public Health.

Screening result: potential low risk to Occupational Health and Safety, Contractor-Community Interactions and Security, Vector-Borne Diseases, Social Cohesion, Emergency Response and Preparedness and Security

Explanation:

Due to the nature of the activities associated with repairing and extending existing sewage distribution systems, there is a risk of contractors and labourers coming into contact with untreated effluent. In order to ensure that project activities are carried out in a manner consistent with international practices, project-based health and safety mitigations will be required that include an Occupational Health and Safety Plan to address working with hazardous materials.

Altering sewage distribution and creating irrigation networks and distribution sites may lead to changes in vector-borne illnesses such as malaria. It is anticipated that incidences of illness will decrease within the project area due to the treatment of waste. The Project will monitor for any changes in incidences of community-based illness.

There is the potential low risk of temporary noise, dust and air emissions due to project activities including truck movements, clearing of channels, loading and lay down areas, local vehicle emissions and backfilling and filling of sewage and irrigation channels. These risks are acceptable with project-based mitigations.

Project activities present opportunity for a risk of increased transmission of Covid 19 due to interactions of project-based contractors and staff internally and externally with communities. Mitigations will include PPE and hand sanitation facilities at project site which among others will be captured within a Covid-19 protocol.

Lastly, there is a risk of theft of project materials at the project site. Project-based mitigations will include a security plan to ensure effective storage of project-based materials.

Although the project intends to improve the quality of water for irrigation, water quality monitoring will take place as part of core activities. It is policy of the project to ensure that potentially negative impacts on public health are avoided. To avoid potential negative health impacts for project activities and other activities safety signs and equipment will be provided in line with core labour rights (155 and 187) as well.

Contextual Public Health Risk:

Additionally, within the context of the Syrian crises there is a potential low security risk to project contractors and workers due to security checkpoints or community opposition to project activities based on perceptions of project beneficiaries. Project risk will be mitigated through a Security and Human Rights Management Procedure that utilises UN security assessment information to keep track of the political status of the region and ensure potential flashpoints are identified and avoided. Risk to social cohesion is present across all of Syria with respect to project implementation due to the nature of the conflict and the general lack of services available to residents including the potential increase in social tensions or changes to social dynamics due to unforeseen interactions between various community groups and perceptions of unequal distribution of community benefits or benefits accruing to elites or controversial actors. Project mitigations include a stakeholder consultation and grievance management process to ensure Project effectiveness in interactions with the community. Additionally, all subcontracting is to be confirmed against UN exclusion lists to ensure no controversial actors benefit from project implementation. Furthermore, integration of project planning within UN Security updates is critical to project implementation. Generally, social risk is acceptable with mitigations in place.

Principle 14: Physical and Cultural Heritage.

Screening result: potential low risk of chance finds

Explanation: the project ensures that the alteration, damage, or removal of any physical cultural resources, cultural sites, and sites with unique natural values recognized as such at the community, national or international level due to project activities will be avoided. During project preparation, It has been checked if physical or cultural heritage sites are present or near project sites, as well as possible risks of impacts on these due to project activities. According to the Syrian government and UNESCO, the Ancient city of Damascus is a heritage site close to the project target area. However, the proposed project interventions will have no impact on the city. There is, however, the low risk of chance finds due to project activities.

Principle 15: Lands and Soil Conservation.

Screening result: no potential risk

Explanation: The project ensures no negative impacts lands and soil conservation will result from project activities. All proposed project activities aim to enhance sustainable land and soil use, especially for agriculture use. No excavations will take place.

  - Environmental and social impact assessment

Table 14 summary of project activities’ screening and assessment results against the 15 AF risk areas / principles. Here, only the risks identified directly linked to the project activities is discussed.

| Output / activities | Potential risk / impact | Impact assessment |
| --- | --- | --- |
| 2.1 2.2 2.3 2.4 3.1 3.2 3.3 3.4 | Risk area 3: Potential adverse impacts on vulnerable groups have been identified in general. However, not all specific needs, limitation and constraints / concerns may be identified / up to date when the project commences. | Specific needs, limitation and constraints of target groups may not be fully identified / up to date when project commences Target population: T: 81,700 W: 50-60% Y: 32-37 % F: 30-95% |

https://www.ramsar.org/wetland/syrian-arab-republic

https://en.unesco.org/biosphere/arab-states

https://www.iucnredlist.org/search/map?query=syria&searchType=species

https://whc.unesco.org/en/statesparties/sy