Resilience to Negative Impacts of Climate Change Aggravated Water Scarcity in the Agriculture Sector in Libya (RENEWAL Project)

Inception Report

Date of Workshop: 28 April 2025

Location: National Council for Economic and Social Planning, Tripoli, Libya

Table of Contents

- Introduction

- Project Overview

- Project Implementation arrangements

- IW Objectives and Overview

- IW Presentations

- IW Summary and Recommendations

- Progress to date

Annex 1: Inception Workshop Agenda

Annex 2: List of Participants to the Inception Workshop

List of Acronyms

| AF | Adaptation Fund |
| --- | --- |
| AWPB | Annual Work Plan and Budget |
| DA | Designed Authority |
| EE | Executing Entity |
| ESMP | Environmental and Social Management Plan |
| FA | Financing Agreement |
| GIZ | Deutsche Gesellschaft für Internationale Zusammenarbeit GmbH |
| IFAD | International Fund for Agricultural Development |
| IW | Inception Workshop |
| KM | Knowledge Management |
| MIE | Multilateral Implementing Entity |
| MoA | Ministry of Agriculture |
| MoE | Ministry of Environment |
| MoFA | Ministry of Foreign Affairs |
| MoWR | Ministry of Water Resources |
| M&E | Monitoring and Evaluation |
| PAC | Project Advisory Committee |
| PIM | Project Implementation Manual |
| PMU | Project Management Unit |
| UNDP | United Nations Development Programme |
| UNOPS | United Nations Office for Project Services |

I.	Introduction

- The Government of Libya, with the support of the International Fund for Agricultural Development (IFAD) as Implementing Entity, submitted the USD 9,995,758 “Resilience to Negative Impacts of Climate Change Aggravated Water Scarcity in the Agriculture Sector in Libya” project (RENEWAL) to the 41st Adaptation Fund (AF) Board meeting. The project was approved on 13 October 2023 and the grant agreement between IFAD and the AF was signed on 23 April 2024. As per the agreement, the United Nations Office for Project Services (UNOPS) serves as the Executing Entity responsible for day-to-day implementation. The project officially commenced with an inception workshop held on 28 April 2025 in Tripoli.

- The workshop officially launched the project, which aims to strengthen the climate resilience of the agricultural and livestock sectors in Libya’s most vulnerable regions. It gathered key stakeholders from Libyan ministries      (Ministry of Environment, Ministry of Water Resources, Ministry of Agriculture, Ministry of Local Government, and Ministry of Foreign Affairs), UNOPS, and IFAD to introduce the project, clarify roles and responsibilities, and build consensus on implementation steps.

II.	Project Overview

- Libya is among the most water-scarce countries in the world, with more than 90% of its territory classified as desert. The country relies almost entirely on non-renewable fossil water from deep aquifers. Agriculture, which consumes over 80% of available water resources, is severely impacted by climate-aggravated challenges including increasing drought, salinity, land degradation, and inefficient irrigation practices. These environmental pressures are compounded by weak governance, institutional fragmentation, and protracted political instability, which undermine the delivery of climate-resilient services to rural communities and smallholder producers.

- Libya’s vulnerability to climate change is particularly acute in the agriculture and livestock sectors, where productivity is declining and exposure to climate shocks is increasing. Rainfed farming in semi-arid zones is becoming less viable, and rising temperatures could reduce crop yields by up to 30% by 2060. At the same time, municipal and national institutions face structural limitations in planning and implementing adaptive measures.

- The RENEWAL project aims to increase the climate change resilience of the agriculture/livestock sector to water scarcity in Libya by improving water use efficiency, supporting climate-resilient agricultural practices, and strengthening institutional capacities.

- The Project prioritizes addressing the specific needs and concerns of smallholder farmers, pastoralists, and women. Engagement with these groups will continue during project implementation through the four proposed Project components: (1) generating and disseminating climate change hazard risks information, (2 and 3) strengthening beneficiaries' capacities for resilient agriculture and livestock interventions, (4) encouraging replication of activities.

  - Component 1. Participatory prioritization of climate change adaptation options into national, district and community planning for agriculture / livestock development [US$ 644,960]

  - Component 2. Climate resilient investment in concrete activities in the agriculture sector [US$ 4,154,790]

  - Component 3. Climate resilient investment in concrete activities in the livestock sector [US$ 2,693,390]

  - Component 4. Capturing and disseminating relevant knowledge and learning on climate change resilient practices, products, and technologies and to replicate these at national, district and community level [US$ 845,478]

- The target areas are concentrated in the North-Western districts of Zuwara, Al Jafara, Nalut, and Al Jabal al Gharbi, with broader climate vulnerability assessments extending to nine additional districts across Libya.

III.	Project Implementation arrangements

- The International Fund for Agricultural Development (IFAD) acts as the Multilateral Implementing Entity (MIE) of the RENEWAL project, while the United Nations Office for Project Services (UNOPS) serves as the Executing Entity responsible for day-to-day implementation, including procurement, technical supervision, and coordination with national stakeholders. To carry out these responsibilities, UNOPS has established a Project Management Unit (PMU), composed of a core team that includes a Project Manager, Financial Management Specialist, Procurement Specialist, and Environmental Expert.

- The project will apply an adaptive management approach to ensure its continued relevance and responsiveness to Libya’s evolving context. To this end, the inception workshop served as a platform to discuss the composition of the Project Advisory Committee (PAC)       that will act as the main national steering and oversight body of the project. Its key responsibilities include providing overall guidance, ensuring alignment with national policies, and facilitating inter-institutional coordination. The PAC is expected to validate project plans, review progress, and ensure the project remains responsive to the evolving climate adaptation needs of the agricultural sector.

- It will be chaired by a national authority, with its composition to include representatives from key ministries (e.g., Ministry of Environment, Ministry of Foreign Affairs, Ministry of Agriculture, and Ministry of Water Resources) and relevant institutions. Discussions over the entity that will chair the PAC are ongoing and a final decision will be communicated by MOFA in the coming weeks.

IV.	IW Objectives and Overview

- The IW aimed to: (i) formally launch the RENEWAL project; (ii) introduce the project objectives, components, and implementation arrangements; (iii) foster alignment among national and international stakeholders; and (iv) clarify institutional responsibilities and next steps.

- It was organized by UNOPS, MoFA, and IFAD and attended by representatives from MoE, MoA, MoWR, and other key national partners.

- The workshop was followed by dedicated support and working sessions to assist the PMU in developing the project's Annual Work Plan and Budget (AWPB) and Procurement Plan (PP), as well as dedicated virtual sessions on specific themes, such as procurement provisions and Adaptation Fund Environmental and Social Policy (ESP) and Gender Policy (GP).

V.	IW Presentations

- During the IW, UNOPS delivered a comprehensive presentation outlining the scope, objectives, and structure of the RENEWAL project.

- The presentation covered the geographic focus, expected outcomes, and components of the project, alongside key implementation timelines. It also introduced the financial framework, procurement procedures, and risk management measures, including compliance with IFAD and Adaptation Fund requirements. The roles and responsibilities of national and international stakeholders were highlighted, with an emphasis on collaboration and coordination mechanisms.

- To complement the inception workshop and ensure a robust start-up, three dedicated technical sessions were scheduled to provide targeted capacity building and foster collaboration between IFAD and      UNOPS teams.

- These sessions aim to deepen understanding of operational requirements and strengthen alignment on implementation modalities:

- A technical session on Environmental and Social Safeguards was held on 21 May 2025, focusing on the      requirements      of the Adaptation Fund’s Environmental and Social Policy. The session provided      guidance on screening, risk categorization, and mitigation strategies relevant to the RENEWAL project, with a strong focus on the ESCMP as a key tool for risk mitigation and monitoring. The second part of the presentation focused on social inclusion themes, presenting key provisions linked to women empowerment and inclusion of vulnerable groups through targeting and in connection with the mitigation measures listed in the ESCMP. The Grievance Redress Mechanism was presented and discussed at length to ensure it is operationalized before the start of the implementation of activities in the ground.

- A procurement session was held on 26 May 2025, during which UNOPS and IFAD specialists discussed procurement principles, eligibility rules, and planning requirements. The session also covered the development and review process for the project’s Procurement Plan that will support implementation.

- A financial management session is scheduled for 3 June 2025, and it will address budgeting, disbursement modalities, financial reporting requirements, and audit mechanisms as per IFAD and Adaptation Fund standards.

- These sessions are part of a broader effort to ensure effective operationalization of the project and to build institutional capacity among project partners.

VI.	IW Summary and Recommendations

- The workshop provided a platform for open discussion, enabling stakeholders to express views and raise implementation concerns.

- The following key points, comments, and concerns were raised by the participating stakeholders:

- The IW took place in a context where institutional roles and coordination mechanisms are still evolving. Discussions among national stakeholders reflected the Government’s commitment to ensuring coherent implementation arrangements that align with existing mandates, while also highlighting the importance of continued dialogue to facilitate inter-ministerial coordination.

- Several participants raised important points regarding project governance, particularly the composition and leadership of the PAC. The representative of the MoFA expressed reservations about the PAC being chaired by MoE, suggesting instead that responsibility be shared among concerned institutions, in line with national protocols for international cooperation. MoFA also highlighted the importance of  ensuring that international projects are introduced through the appropriate channels at Ministerial level.

- The MoE emphasized its role as a key partner for this project, given its focus on climate change and environmental resilience, and noted that it is the designated focal point for related multilateral initiatives. The MoA underlined the value of building on the existing Strategic National Plan for Climate Change—developed with UNDP and GIZ—and encouraged partners to focus efforts on activating and implementing the priorities already identified in that framework. Clarifications were also sought regarding implementation modalities, and UNOPS confirmed that activities will be carried out in close coordination with relevant ministries, municipalities, and local actors.

- The MoWR proposed the establishment of local water user associations in areas facing water scarcity and recommended the promotion of modern irrigation systems and drought-resilient seeds to enhance agricultural adaptation, in line with the activities financed by the project. MoWR also highlighted the urgent need to address water overconsumption in specific regions, such as Jfara.

- o   It was agreed that national stakeholders would further consult internally to define institutional roles and responsibilities, with MoFA to formally communicate the outcome to UNOPS and IFAD. It was also proposed that PAC recommendations could guide potential adjustments to resource allocations during implementation, and that the project should rely on existing institutional frameworks, avoiding the establishment of new bodies.

- o   Recognizing the dynamic institutional landscape and volatile country context, IFAD and UNOPS will continue to support open dialogue and a collaborative approach among national partners. Adaptive management will be critical to the project’s success, including regular assessments of the relevance of national strategies and a strong focus on feasible and impactful actions that respond to Libya’s priorities and context. In line with this approach, it was agreed to start the implementation of priority activities as soon as conditions on the ground allow, with a parallel implementation of Component 1 and Component 2 to maximize results.

- Key recommendations emerging from the session included:

- Official Feedback from Stakeholders: MoFA will collect and receive official written feedback from all national stakeholders regarding the project document, providing an opportunity for all parties to contribute and refine the project work plan.

- Selection of PAC     Members: The immediate selection of PAC     members is crucial for the timely initiation of the project. MoFA will take the lead in facilitating this process and communicate the outcome to UNOPS and IFAD.

- Next Meeting Details: MoFA will be responsible for determining the date, time, and agenda details of the next meeting. This meeting will likely focus on addressing the concerns raised and validating the project implementation plan.

VII.	Progress to date

- As of the inception workshop, the following progress had been made:

- Project officially launched with stakeholder participation and endorsement on the 28th of April 2025.

- Selection of key project staff, including     Project Manager, Financial Management Specialist, Procurement Specialist, and Environmental Expert.

- Initial coordination with line Ministries initiated.

- Project presentation and planning shared with stakeholders.

- Development of and obtention of IFAD non-objection on the first draft AWPB and PP.

- Development of a draft Project Implementation Manual (PIM).

- Delivery of three training sessions on E&S Policies, Procurement guidelines and requirements, Finance procedures.

Annex 1: Inception Workshop Agenda

| Time | Description |
| --- | --- |
| 9:00 – 9:30 | Registration |
| 9:30 - 11:00 | - Introduction and welcome remarks - Introduction of the AF - Objectives - Overall project Goal - Project Objective - Project Time frame - Project Components - Stakeholders - Governance (PAC and technical committees) - Annual plan and budget - Risk Management - Monitoring and Evaluation - Reporting |
| 11:00 - 11:30 | Tea Break |
| 11:30 - 1:00 | Remarks by Stakeholders |
| 1:00 – 2:00 | Lunch Break |
| 2:00 - 3:00 | General Discussion and Closing Remarks. |

Annex 2: List of Participants to the Inception Workshop