ANNEX 1

ENVIRONMENTAL AND SOCIAL MANAGEMENT PLAN

Prepared for the Implementation of the Program “Building Coastal City Resilience to Climate Change Impacts and Natural Disasters”

Contents

I.	INTRODUCTION	3

I.1.	Rationale	3

I.2.	Applicability of Plan	3

I.3.	Summary of Project Description	3

I.4.	Compliance	5

I.4.1.	National Regulation	5

I.4.2.	Adaptation Fund Environmental and Social Principles	5

I.5.	SCOPE	6

I.6.	ENVIRONMENTAL AND SOCIAL IMPACT ASSESSMENT	6

1.6.1.	Environmental and Social Impact Screening and Identification	7

1.6.2.	Environmental and Social Impact Assessment	8

1.6.3.	Compliance to AF ESP	21

1.6.4.	Categorization	25

I.7.	ENVIRONMENTAL AND SOCIAL MITIGATION PLAN	26

1.7.1.	Environmental and Social Impact Mitigation Plan	26

1.7.2.	Grievance Mechanism Guidance	41

I.8.	MONITORING AND EVALUATION ARRANGEMENT	42

1.8.1.	Monitoring and Evaluation Plan	42

# INTRODUCTION

## Rationale

This document of Environmental and Social Management Plan is developed to ensure that the proposed program implementation will align with the environmental and social safeguard of Adaptation Fund as well as the applicable national, regional and local regulations in area where the program is implemented. This document contains assessment of the required management, mitigation and monitoring activities to manage the relevant environmental and social impacts as identified during the risk identification and assessment process. It expresses how the program will try it utmost to conform to the provisions of Adaptation Fund Environmental and Social Policies by developing a structure that will ensure the program’s potential risks will be managed in an effective manner.

## Applicability of Plan

The management measures set out within the plan is applicable throughout the program period; from planning until the implementation stage.

## Summary of Project Description

Climate change has led to the rise of sea level and changes in rainfall patterns in Pekalongan City. The rainfall pattern in recent years has become more intense and occurs in a shorter period, which then leads to flooding. Flooding in northern part of Pekalongan City, either those caused by increased rainfall or sea level rise, have contributed to many interconnected problems. Extreme climate events like heavy rains, combined with sea-level rise have resulted in more frequent and more unpredictable floods that threaten populations’ security and goods. Climate change is thus impeding Pekalongan City development. One example of this impediment is the decrease of agricultural land area in nine villages of Pekalongan city that reaches 73% between the period 2007-2016 due to the land being submerged in sea water and also high salinity level of the irrigation water. This condition has threatened Pekalongan City food security by reducing rice and other agricultural production.

This program is specifically designed to reach a goal of Building Coastal City Resilience to Climate Change Impacts and Natural Disasters, with a particular focus economic/livelihood and food livelihood while simultaneously preserving the environment; touching not only practical aspect but also promoting policy. It will foster pro-poor adaptation actions that involve and benefit the most vulnerable communities in the city. Sustainable development principle will be held at core here to ensure efforts being done at one sector will not create negative impact and incremental losses in the other.

In view of this multifaceted issue, the proposed program framework will be instilled by multidisciplinary and iterative process, with a series of assessment, study and activities to be derived from. Accordingly, the program will not only be emphasizing on building hard structure, but also strengthen soft structure (institutional realms, including capacity building) in addressing the issue; creating a paradigm shift from the conventional approach that mostly revolving around building infrastructure that could only serve short-term purposes to newer perspective that allow for continual development and evaluation. This approach will try to simultaneously address the issue of physical structure for coastal protection and adaptation, preserving and developing community livelihood in addition to developing and promoting local tourism in coastal area; balancing the objectives in the above sectors without jeopardizing the sustainability of the others.

The proposed and selected adaptation activities being implemented under the umbrella of the program will be based on scientific basis to corroborate and better understand the pattern of current and future of climate risk. This science-based information is essential to create and develop an effective adaptation. Effective adaptation action should also be built on existing actions; adjusting and leveraging practices that are socially- and environmentally-friendly, while leaving practices that potentially cause adverse impact.

At the core of this framework is collaborative approach by fostering multi-stakeholder involvement, to bring about different interest on the issue and resolve it amicably to achieve common goals. To achieve the goal, the program will be conducted at 4 governance level, with main objectives at each level are as follows:

- Village Level

- Enhancing coastal community capacity in developing and implementing Climate change adaptation actions and village information system including developing livelihood strategies, by also takinginto account relevant local wisdom

- City Level:

- Enhancing local government and other city stakeholders’ capacity in developing local climate change adaptation action plan (RAD API) and implement Climate smart actions

- Provincial Level:

- Strengthening vertical coordination by enhancing provincial government’s capacity in mainstreaming climate change adaptation and resilience into Central Java Province development plan, which in turn could foster better climate-related policy on climate financing and bottom-up planning.

- National Level

- Strengthening vertical coordination and collaboration between national and local government in climate adaptation context and enriching knowledge, toolkits and methodologies coastal resilience for the national government

Combination of bottom-up and top-down approach will be implemented within the proposed program to ensure a cohesive climate adaptation plan/program/policy and its implementation at all governance level. In general, the program will focus on 4 aspects, which are capacity development, adaptation action, knowledge management and policy advocacy. Figure 1 below illustrates the interconnection between actions at different governance level within the program, with brief information on each aspect.

Figure 1. Interconnection of 4 Aspects at 4 Governance Level

## Compliance

The program and plan is complies with the national relevant regulation, standards and principles, as well as Adaptation Fund Environmental and Social Principle.

### National Regulation

The applicable National Regulations to the plan are as follow:

- Law No. 32 Year 2009 on Environmental Protection and Management

- Government Regulation Number 27/2012 on Environmental Permit and Environmental Impact Assessment

- Ministry of Environment and Forestry Regulation No. 33 Year 2016 on Guidance for the Development of Climate Change Adaptation Action

- Ministry of Environment Regulation No. 5 Year 2012 on Types of Activities that Require AMDAL

- Ministry of Environment Regulation No. 16 Year 2012 on Guidance to Develop Environmental Document (AMDAL, UKL-UPL and SPPL)

- Ministry of Environment Regulation No. 8 Year 2013 on Procedure for Assessment and Checking of Environmental Document, as well as Environmental Permit Issuance

- Ministry of Public Works Regulation No. 10 Year 2008 on Types of Activities under Public Works Sector that Require UKL/UPL

- Indonesia National Standard on Design Procedure for Septic Tank with Infiltration System and Latrine

- Housing Construction and Development Standard from Ministry of Public Works

### Adaptation Fund Environmental and Social Principles

The applicable Adaptation Fund Environmental and Social Principles are as follow:

- Compliance with the Law

- Access and equity

- Marginalized and vulnerable groups

- Human rights

- Gender equity and women´s empowerment

- Core labour rights

- Indigenous people

- Involuntary resettlement

- Protection of natural habitats

- Conservation of biological diversity

- Climate change

- Pollution prevention and resource efficiency

- Public health

- Physical and cultural heritage

- Land and soil conservation

Compliance to the abovementioned principles will be outlined in further detail on section I.6 ENVIRONMENTAL AND SOCIAL IMPACT ASSESSMENT

## SCOPE

The management plan presented within the document considers risks being identified and assessed that outlined in section I.6 ENVIRONMENTAL AND SOCIAL IMPACT ASSESSMENT.

## ENVIRONMENTAL AND SOCIAL IMPACT ASSESSMENT

Environmental and social impact assessment for this proposed program is being done by following the chart below.

Figure 2. Environmental and Social Impact Assessment Process

### Environmental and Social Impact Screening and Identification

The screening and identification process is being undertaken at the initial stage of assessment to identify at which program component that potential environmental and social impacts associated with AF ESP could arise. The screening and identification result is presented at table 1 below. The process shows that no potential impacts can be identified for program implementation at province and national level. Potential impacts only identified at village and city level; and the program has no environmental and social impacts associated with 8 out of 15 AF ESP Principles.

Table 1. Screening Result against AF ESP Principles

| No | ESP | Program Component (Level) |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  |  | Village | City | Province | National |
| 1 | Compliance with the Law | √ | √ | - | - |
| 2 | Access and equity | √ | √ | - | - |
| 3 | Marginalized and Vulnerable Groups | √ | √ | - | - |
| 4 | Human Rights | - | - | - | - |
| 5 | Gender Equity and Women’s Empowerment | - | - | - | - |
| 6 | Core Labour Rights | - | - | - | - |
| 7 | Indigenous People | - | - | - | - |
| 8 | Involuntary Resettlement | - | - | - | - |
| 9 | Protection of Natural Habitats | √ | √ | - | - |
| 10 | Conservation of Biological Diversity | √ | √ | - | - |
| 11 | Climate Change | - | - | - | - |
| 12 | Pollution Prevention and Resource Efficiency | √ | √ | - | - |
| 13 | Public Health | - | - | - | - |
| 14 | Physical and Cultural Heritage | - | - | - | - |
| 15 | Land and Soil Conservation | √ | √ | - | - |

### Environmental and Social Impact Assessment

From the screening and identification process, it was identified that potential environmental and social impacts only associated with 7 ESP principles, which are:

- Compliance with law

- Access and equity

- Marginalized and vulnerable groups

- Protection of natural habitats

- Conservation of biological diversity

- Pollution prevention and resource efficiency

- Land and soil conservation

Based on the preceding screening and identification process, the next step is to assess significant potential environmental and social impact at each component that associated with the abovementioned AF ESP Principle, and what output that could potentially resulting in the impacts. The impacts themselves are divided into two categories (environmental and social), which then further divided into a total of 6 (six) sub-categories depending on the receptor of the impacts. The sub categories are:

- Physical environment

- Natural habitat

- Ecosystem

- Water quality

- Soil quality

- Social conflict

The environmental and social impact assessment results are shown in Table 2 below.

Table 2. Significant Potential Environmental and Social Impact from Program Implementation

| No | ESP |  | Program Component |  | Program Output/Activity |  | Environmental Component |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  | Environmental |  |  |  |  |  |  |  |  |  | Social |  |
|  |  |  |  |  |  |  | Physical Environment |  | Natural Habitat |  | Ecosystem |  | Water Quality |  | Soil Quality |  | Social Conflict |  |
| 1 | Compliance with the Law |  | Enhancing protection along the coastal line of Pekalongan City |  | Output 1.1.1 Multilevel stakeholder engagement in the establishment of 3 Ha of Mangrove Ecosystem |  | - |  | - |  | - |  | - |  | - |  | - |  |
|  |  |  |  |  | Output 1.2.1 600 m rubble mound waterbreak construction of the approximatly 600 m rubble mound breakwater inside 1.2 Km Pekalongan’s coastline |  | Physical environmental disruption from mobilization and construction process |  | - |  | - |  | - |  | - |  | - |  |
|  |  |  |  |  | Output 1.2.2 Coastal embankment (rubble mound breakwater)rubble mound waterbreakat Kandang Panjang and Bandengan |  | Physical environment disruption from mobilization and construction process Minor physical environment disruption from mobilization and construction process such as minor damage to road access from construction material |  | - |  | - |  | - |  | - |  | - |  |
|  |  |  | Enhancing coastal community capacity in developing and implementing Local Climate Change Adaptation Action Plan (RAD API), climate change information system, Climate Smart Initiative |  | Output 2.3.1 Pilot innovative adaptation measures are implemented in collaboration with other stakeholders and evaluated for future reference |  | - |  | - |  | - |  | - |  | - |  | - |  |
|  |  |  | Improving community’s resilience through initiation of alternative livelihood and improvement of sanitation facility |  | Output 5.1.1 Aquafarming in mangrove ecosystem developed and implemented by community |  | - |  | Minor disturbance to marine habitat through introduction of capture fishery in mangrove ecosystem |  | Minor disturbance to mangrove ecosystem through introduction of capture fishery |  | - |  | - |  | - |  |
|  |  |  |  |  | Output 5.1.2 Mangrove ecotourism improved and involving wider participation of affected coastal community of Pekalongan City |  | Minor physical environment disruption from mobilization and development process |  | - |  | - |  | - |  | - |  | - |  |
|  |  |  |  |  | Output 5.1.3 Improved cultural economy through application of ecological batik using mangrove based colouring product |  | - |  | - |  | Minor disturbance to mangrove ecosystem |  | - |  | - |  | - |  |
|  |  |  |  |  | Output 5.1.4 Improved food security through the application of urban farming as alternative to conventional agriculture practices |  | Minor physical environment disruption from mobilization and development process |  | - |  | - |  | - |  | - |  | - |  |
|  |  |  |  |  | Output 5.1.5 Developed circular economy through initiation integrated waste management system and processing |  | Physical environment disruption from mobilization and construction process |  | - |  | - |  | - |  | - |  | - |  |
|  |  |  |  |  | Output 5.1.6 Communal latrines constructed to improved water & sanitation in 8 target kelurahan to mitigate risks of waterborne disease |  | Minor physical environment disruption from mobilization and construction process such as minor damage to road access from construction material |  | - |  | - |  | - |  | - |  | - |  |
| 2 | Access and equity |  | Enhancing coastal community capacity in developing and implementing Local Climate Change Adaptation Action Plan (RAD API), climate change information system, Climate Smart Initiative |  | Output 2.3.1 Pilot innovative adaptation measures are implemented in collaboration with other stakeholders and evaluated for future reference |  | - |  | - |  | - |  | - |  | - |  | Social conflict might arise from selection of community member that will be the implementer and beneficiaries of adaptation actions |  |
|  |  |  | Improving community’s resilience through initiation of alternative livelihood and improvement of sanitation facility |  | Output 5.1.1 Aquafarming in mangrove ecosystem developed and implemented by community |  | - |  | - |  | - |  | - |  | - |  | Social conflict might arise from selection of community member that will be the implementer and beneficiaries of adaptation actions |  |
|  |  |  |  |  | Output 5.1.2 Mangrove ecotourism improved and involving wider participation of affected coastal community of Pekalongan City |  | - |  | - |  | - |  | - |  | - |  | Social conflict might arise from selection of community member that will be the implementer and beneficiaries of adaptation actions |  |
|  |  |  |  |  | Output 5.1.3 Improved cultural economy through application of ecological batik using mangrove based colouring product |  | - |  | - |  | - |  | - |  | - |  | Social conflict might arise from selection of community member that will be the implementer and beneficiaries of adaptation actions |  |
|  |  |  |  |  | Output 5.1.4 Improved food security through the application of urban farming as alternative to conventional agriculture practices |  | - |  | - |  | - |  | - |  | - |  | Social conflict might arise from selection of community member that will be the implementer and beneficiaries of adaptation actions |  |
|  |  |  |  |  | Output 5.1.5 Developed circular economy through initiation integrated waste management system and processing |  | - |  | - |  | - |  | - |  | - |  | Social conflict might arise from selection of community member that will be the implementer and beneficiaries of adaptation actions |  |
|  |  |  |  |  | Output 5.1.6 Communal latrines constructed to improved water & sanitation in 8 target kelurahan to mitigate risks of waterborne disease |  | - |  | - |  | - |  | - |  | - |  | Social conflict might arise from selection of community member that will be the implementer and beneficiaries of adaptation actions |  |
| 3 | Marginalized and Vulnerable Groups | Enhancing coastal community capacity in developing and implementing Local Climate Change Adaptation Action Plan (RAD API), climate change information system, Climate Smart Initiative | Output 2.1.1 Pekalongan City Climate Working Group reactive | - | - | - | - | - | Social conflict might arise from selection of community member that will be the implementer and beneficiaries of adaptation actions |
|  |  |  | Output 2.1.2 Climate working group established and functioning in each the 8 kelurahan | - | - | - | - | - | Social conflict might arise from selection of community member that will be the implementer and beneficiaries of adaptation actions |
|  |  |  | Output 2.3.1 Pilot innovative adaptation measures are implemented in collaboration with other stakeholders and evaluated for future reference | - | - | - | - | - | Social conflict might arise from selection of community member that will be the implementer and beneficiaries of adaptation actions |
|  |  | Improving community’s resilience through initiation of alternative livelihood and improvement of sanitation facility | Output 5.1.1 Aquafarming in mangrove ecosystem developed and implemented by community | - | - | - | - | - | Social conflict might arise from selection of community member that will be the implementer and beneficiaries of adaptation actions |
|  |  |  | Output 5.1.2 Mangrove ecotourism improved and involving wider participation of affected coastal community of Pekalongan City | - | - | - | - | - | Social conflict might arise from selection of community member that will be the implementer and beneficiaries of adaptation actions |
|  |  |  | Output 5.1.3 Improved cultural economy through application of ecological batik using mangrove based colouring product | - | - | - | - | - | Social conflict might arise from selection of community member that will be the implementer and beneficiaries of adaptation actions |
|  |  |  | Output 5.1.4 Improved food security through the application of urban farming as alternative to conventional agriculture practices | - | - | - | - | - | Social conflict might arise from selection of community member that will be the implementer and beneficiaries of adaptation actions |
|  |  |  | Output 5.1.5 Developed circular economy through initiation integrated waste management system and processing | - | - | - | - | - | Social conflict might arise from selection of community member that will be the implementer and beneficiaries of adaptation actions |
|  |  |  | Output 5.1.6 Communal latrines constructed to improved water & sanitation in 8 target kelurahan to mitigate risks of waterborne disease | - | - | - | - | - | Social conflict might arise from selection of community member that will be the implementer and beneficiaries of adaptation actions |
| 4 | Protection of Natural Habitats | Enhancing protection along the coastal line of Pekalongan City | Output 1.1.1 Multilevel stakeholder engagement in the establishment of 3 Ha of Mangrove Ecosystem | - | Mobilization and planting process of mangrove belt could potentially impact the surrounding ecosystem | Minor disturbance to mangrove ecosystem through introduction of capture fishery | - | - | - |
|  |  |  | Output 1.2.1 600 m rubble mound waterbreak construction of the approximatly 600 m rubble mound breakwater inside 1.2 Km Pekalongan’s coastline |  | Mobilization and planting process of breakwater could potentially impact the surrounding ecosystem | Minor disturbance to mangrove ecosystem through introduction of capture fishery |  |  |  |
|  |  |  | Output 1.2.2 Coastal embankment rubble mound breakwater at Kandang Panjang and Bandengan |  | Mobilization and planting process of breakwater construction could potentially impact the surrounding ecosystem | Minor disturbance to mangrove ecosystem through introduction of capture fishery |  |  |  |
|  |  |  | Improving community’s resilience through initiation of alternative livelihood and improvement of sanitation facility |  | Output 5.1.1 Aquafarming in mangrove ecosystem developed and implemented by community |  | - |  | Minor disturbance to marine habitat through development/enhancement of diverse organisms and other marine species |  | - |  | - |  | - |  | - |  |
|  |  |  |  |  | Output 5.1.2 Mangrove ecotourism improved and involving wider participation of affected coastal community of Pekalongan City |  | - |  | Mobilization and planting process of mangrove belt could potentially impact the surrounding ecosystem |  | - |  | - |  | - |  | - |  |
|  |  |  |  |  | Output 5.1.3 Improved cultural economy through application of ecological batik using mangrove based colouring product |  | - |  | - |  | - |  | - |  | - |  | - |  |
|  |  |  |  |  | Output 5.1.4 Improved food security through the application of urban farming as alternative to conventional agriculture practices |  | - |  | Minor disturbance to existing micro habitat at selected farming sites |  | - |  | - |  | - |  | - |  |
|  |  |  |  |  | Output 5.1.5 Developed circular economy through initiation integrated waste management system and processing |  | - |  | Disturbance to existing micro habitat at selected pilot site might occur through applied physical construction |  | - |  | - |  | - |  | - |  |
|  |  |  | Output 5.1.6 Communal latrines constructed to improved water & sanitation in 8 target kelurahan to mitigate risks of waterborne disease | - | Minor disturbance to existing micro habitat at selected construction sites | - | - | - | - |
| 5 | Conservation of Biological Diversity | Enhancing protection along the coastal line of Pekalongan City | Output 1.1.1 Multilevel stakeholder engagement in the establishment of 3 Ha of Mangrove Ecosystem | - | - | Minor environmental and ecological disruption from alteration of resource management from introduction of new mangrove species to the environment | - | - | Potential social conflict (resistance) with land-owner to allocate their unproductive private land for mangrove restoration site |
|  |  |  |  |  | Output 1.2.1 600 m rubble mound waterbreak constructed at kandang panjang and bandengan |  | - |  | - |  | Disturbance to surrounding coastal ecosystem might occur during material mobilization and construction process |  | - |  | - |  | - |  |
|  |  |  |  |  | Output 1.2.2 Coastal embankment (rubble mound waterbreak/sand trap) at Kandang Panjang and Bandengan |  | - |  | - |  | Ecosystem disruption from mobilization and construction process of rubble mound waterbreak |  | - |  | - |  | - |  |
|  |  |  | Improving community’s resilience through initiation of alternative livelihood and improvement of sanitation facility |  | Output 5.1.2 Mangrove ecotourism improved and involving wider participation of affected coastal community of Pekalongan City |  | - |  | - |  | - Waste generation and water pollution from ecotourism site preparation, development and operational activities could disrupt natural habitat and ecosystem balance - Large number of human presence and noise could disturb natural fauna in the area |  | - |  | - |  | - |  |
| 6 | Pollution Prevention and Resource Efficiency |  | Enhancing protection along the coastal line of Pekalongan City |  | Output 1.1.1 Multilevel stakeholder engagement in the establishment of 3 Ha of Mangrove Ecosystem |  | - |  | - |  | - |  | Water pollution from mangrove belt planting process - |  | - |  | - |  |
|  |  |  | Output 1.2.1 600 m rubble mound waterbreak construction of the approximatly 600 m rubble mound breakwater inside 1.2 Km Pekalongan’s coastline | - | - | - | Minor air pollution from instructure procees of rubble mound waterbreak | - | - |
|  |  |  | Output 1.2.2 Coastal embankment (rubble mound breakwater)rubble mound waterbreakat Kandang Panjang and Bandengan | - | - | - | Minor Air pollution from instructure procees of rubble mound waterbreak | - | - |
|  |  | Improving community’s resilience through initiation of alternative livelihood and improvement of sanitation facility | Output 5.1.2 Mangrove ecotourism improved and involving wider participation of affected coastal community of Pekalongan City | - | - | - | Water pollution due to solid waste generation and effluent from the site’s toilet facilities | - | - |
|  |  |  | Output 5.1.6 Communal latrines constructed to improved water & sanitation in 8 target kelurahan to mitigate risks of waterborne disease | - | - | - | Ground water or sea water pollution from construction process of the facilities and the effluent of sanitation facilities (during its operational phase) | - | - |
| 7 | Land and Soil Conservation |  | Enhancing protection along the coastal line of Pekalongan City |  | Output 1.2.2 Coastal embankment (rubble mound waterbreak/sand trap) at Kandang Panjang and Bandengan |  | - |  | - |  | - |  | - |  | Soil pollution from solid waste, oil-based waste and waste water during mobilization and construction process of rubble mound waterbreak |  | - |  |
|  |  |  | Improving community’s resilience through initiation of alternative livelihood and improvement of sanitation facility |  | Output 5.1.2 Mangrove ecotourism improved and involving wider participation of affected coastal community of Pekalongan City |  | - |  | - |  | - |  | - |  | Soil pollution from waste generation and waste water contamination during operational activities in the eco-tourism site |  | - |  |
|  |  |  |  |  | Output 5.1.6 Communal latrines constructed to improved water & sanitation in 8 target kelurahan to mitigate risks of waterborne disease |  | - |  | - |  | - |  | - |  | Soil pollution from construction process of the facilities and potential soil contamination from effluent of sanitation facilities (during its operational phase), and potential leakage from the facilities |  | - |  |

Significant potential environmental and social impacts based on the assessment above will be managed accordingly throughout the program by referring to the environmental and social management plan that will be presented in section I.7 ENVIRONMENTAL AND SOCIAL MANAGEMENT PLAN.

### Compliance to AF ESP

The following section presents the program compliance to AF ESP Principles.

- Compliance with the Law

The program is designed in compliance with all applicable national, regional and local law, including:

- Law Number 32/2009 on Environmental Protection and Management.

- Government Regulation Number 27/2012 on Environmental Permit and Environmental Impact Assessment

- Law 32/2009 on Environmental Protection and Management.

- Government Regulation 27/2012 on Environmental Permit and Environmental Impact Assessment

- Ministry of Environment Regulations 5/2012 on Types of Activities that Needs to be Equipped with Environmental Impact Assessment

- Ministry of Environment Regulations 16/2012 on Guidance to Develop Environmental Document (AMDAL, UKL-UPL and SPPL)

- Ministry of Environment Regulation 8/2013 on Procedure for Assessment and Checking of Environmental Document, as well as Environmental Permit Issuance

- Ministry of Public Works Regulation 10/2008 on Types of Activities under Public Works Sector that Require UKL/UPL

According to the abovementioned regulations, EIA is not compulsory for the selected adaptation actions under the program; however the following environmental documents should be submitted prior to the implementation of specific adaptation actions so that environmental permit can be issued by the city government:

- Individual and communal sanitation facilities (latrine): SPPL document

- Aquaculture:  UKL-UPL document

- Rubber Mound Breakwater  construction:  UKL-UPL document

- Eco-tourism: UKL-UPL document

Every 6 months, regular monitoring will be required for activities that need UKL-UPL, and the report will be submitted to the City’s Environmental Agency. The report content itself is outlined in Ministry of Environment Regulation No. 16/2012.

Meanwhile based on the abovementioned regulations, mangrove restoration activity does not need to be equipped with environmental document However, additional permit and compulsory assessment still need to be obtained and undertaken for specific adaptation actions that will be implemented in future time within the program timeframe; particularly for actions listed in the Ministry of Environment Regulation No. 5/2012.  For the proposed program, the selected adaptation actions do not fall under the category of activities that need to be equipped with Environment Impact Assessment. Yet, the PMU will ensure mangrove restoration activity and other activities under the program that all activities implemented, particularly those related to structural construction (sanitation facilities, coastal embankment, will prevent negative impacts to the surrounding environment by implementing is ESMP and adhering to the applicable regulations Law 32/2009 and also Housing Construction

Potential risks:

Disruption of physical environment from mobilization, construction and implementation process of adaptation actions.

Requirements and Managements:

- Prepare the required environmental documents prior to the implementation of adaptation actions

- The environmental document will be in coherent with the program’s ESMP

- Prepare the necessary environmental management plan for each activity listed in ESMP.

- Mitigation measures for the impacts are stated in the Environmental and Social Management Plan (Annex 1).  .

- Access and Equity

The program is designed to ensure fair allocation of access to the community, including in information dissemination. To further disseminate knowledge related to the program, knowledge board will be built in community centre or village office; making it accessible to all community.

Participatory approach employed by the program will further ensure access and equity principle being undertaken during program implementation.

One issue being raised during FGD on Gender Issue conducted during the proposal development stage is workshops and meetings timing that should be done at night time to ensure women’s group participation in the process. This issue will be taken into account when designing the relevant activities to ensure all groups have similar access to program information and implementation process.

Despite the effort in ensuring access and equity principle being carried out within the program, there still a minor potential social risks that could arise during program implementation.

Potential risks:

Social conflict arising from selection of community member that will be the implementer and beneficiaries of adaptation actions and alternative livelihood at village and city level implementation.

Requirements and Managements:

Stakeholder mapping as the basis for assessment on implementer selection, fair role and responsibilities among stakeholders, equitable distribution of project beneficiaries and also activities site location (including knowledge board location) that could benefit wider community

- Marginalized and Vulnerable Groups

Marginalized and vulnerable groups are the targeted beneficiaries of the program. They will not only act as the passive actor within the program, but also actively involved in the program implementation.

The proposed program will employ participatory approach, particularly at local level, by involving women groups, most vulnerable groups and community representative from different socio-economic level during training, discussion forum and risk assessment process. The planned adaptation actions and alternative livelihood also designed by taking into account their interests.

However, there still a minorpotential social risks that could arise during program implementation.

Potential risks:

Social conflict arising from selection of priority activities site and design (at village and city level implementation) which could raise envy from other community member that will not directly exposed to the program

Requirements and Managements:

- Social impact assessment and management plan for the adaptation options will be integrated under UKL-UPL and SPPL document and will be submitted to the city agency. on potential adaptation actions during prioritization process. Pro-poor actions (action that could benefit those who have the least economic adaptive capacity but has a high exposure to climate risk) should be among the priority

- Social impact assessment and management plan will be in coherent with the Program’s ESMP

- Adaptation action design (the site location and structural design for hard structure) that take account the needs and suitability for elderly, children groups, and disable groups; to ensure they can experience the benefit

- Human Rights

The proposed program is intended to elevate the quality of life of the beneficiaries (including marginalized and vulnerable groups) by creating a better environment for them (physical, social and economic environment).

Furthermore, The Republic of Indonesia has ratified the following International Covenant:

- The International Covenant on Economic, Social, and Cultural Rights into Law Number 11/2005

- International Covenant on Civil and Political Rights into Law Number 12/2005.

The proposed program will adhere to these laws and ensure that Human Rights principles are being carried out throughout the course of the program.

- Gender Equity and Women´s Empowerment

The Republic of Indonesia has ratified the Convention on the Elimination of All Forms Against Women/CEDAW into Law Number 7/1984. Hence the proposed program will comply with this law and also other applicable national law on Gender Equity and Justice. Gender analysis had been done during proposal development stage and outlined this particular document.

Women groups will be an active participant in the program, where their representative will be selected as Village Working Group member. Furthermore, the program is designed so that trainings on economic livelihood will involve female participant; to ensure they will receive economic benefits from the actions. There is no risk that the husbands will object their wives new livelihood since it will support their household economy.

- Core Labour Rights

Relevant to labour rights, the nationally applicable regulations are as below:

- Law No. 80 of 1957 concerning Ratification of ILO Convention No. 100 on Equal Remuneration for Men and Women Workers for Work of Equal Value

- Law No. 7 of 1984 concerning Ratification of the Convention on the Elimination of All Forms of

- Discrimination Against Women;

- Law No. 21 of 1999 concerning Ratification of ILO Convention No. 111 regarding Discrimination in Employment and Occupation.

- Law No. 13 of 2003 on Manpower

Accordingly, labour works done under this program will adhere to the above laws, including payment issue. Additionally, the program will also ensure that it will comply with ILO Convention No. 138 and 182 on Child Labour, by assuring that there will be no child labour involved in the program. The program will not pose any risk on labour rights since it will equipthe community member with additional skills.

- Indigenous People

Community resides within the geographical scope of the proposed program came from similar ethnicity, and has a well-established social norm. Accordingly, there is no risk related to indigenous people for this proposed program

- Involuntary Resettlement

Resettlement for community who resides in permanently inundated area is issue that had been raised in the past, but put on hold due to local government budget constraint.

During the full proposal development stage it has been agreed with the city stakeholders (including government and community) that resettlement will not be a part of the proposed adaptation actions. Hence there is no risk of involuntary resettlement for the program.

- Protection of Natural Habitats

As a coastal area, protection of natural habitat is essential to be taken throughout the course of the program. Mangrove, the natural habitat for fish and shell fish, has been the green belt for Pekalongan City shoreline for the past decade, protecting the area to a certain extent from sea-related risk. However, mangrove condition in the area has been degraded in the past years. Risks posed to natural habitats from the implementation of adaptation actions will be among the content of potential impacts outlined in the UKL-UPL and SPPL document of each action

Potential risks:

Minor natural habitat disruption from aquaculture preparation activity, mangrove restoration process, as well as mobilization and construction process of rubble mound waterbreak, eco-tourism site and communal sanitation facilities

Requirements and Managements:

- Submitting the relevant environmental document for each adaptation action to obtain environmental permit for its implementation. The needed documents are:

- Individual and communal sanitation facilities (latrine): SPPL document

- Aquaculture:  UKL-UPL document

- Rubble mound waterbreak construction:  UKL-UPL document

- Eco-tourism: UKL-UPL document

- The environmental document will be in coherent with the program’s ESMP

- Prepare the necessary environmental management plan for each activity listed in ESMP.

- Mitigation measures for the impacts are stated in the Environmental and Social Management Plan (Annex 1). Conservation of Biological Diversity

Coastal resilience aimed by this proposed program is not only focusing on human resilience, but also considering the corresponding biodiversity.

Potential risks:

- Minor environmental and ecological disruption from the construction of rubble mound waterbreak, mangrove belt, eco-tourism site and communal sanitation facilities; and alteration of resource management (introduction of shrimp and fish species to body of water, and introduction of new mangrove species to the environment)

- The targeted mangrove restoration site might be privately owned, and there is a potential that the land-owner reluctant to ‘donate’ their land for the activity

Requirements and Managements:

- Submitting the relevant environmental document for each adaptation action to obtain environmental permit for its implementation. The needed documents are

- Individual and communal sanitation facilities (latrine): SPPL document

- Aquaculture:  UKL-UPL document. The document content will include the  potential impact from the introduction of Bandeng fish to a new environment and how it will interact.

- Rubble mound waterbreak construction:  UKL-UPL document

- Eco-tourism: UKL-UPL document

- The environmental document will be in coherent with the program’s ESMP

- Prepare the necessary environmental management plan for each activity listed in ESMP, including the impact from mangrove restoration activity.

- Mitigation measures for the impacts are stated in the Environmental and Social Management Plan (Annex 1). Environmental Management and Monitoring Plan for hard structure construction or activity that potentially create adverse impacts, that does not falls under the category that needs EIA; including for activities that are related to the introduction of foreign and invasive species; how the said species will survive and interact in a new environment (e.g. Vennamei shrimp)

- The program will be ensured as will adhere to applicable laws and regulations on biodiversity conservation, including Ministry of Marine and Fisheries Regulation No. 16 Year 2008 on Management Plan of Coastal Area and Small Islands and other

- Identification of land-ownership in the targeted mangrove restoration site. Involvement of the private land owners in relevant workshops at village level Climate Change

Activities under the proposed program will not significantly contribute to the increase of greenhouse gas emission or other climate change drivers.

- Pollution Prevention and Resource Efficiency

Activities conducted within the program have the potential to cause pollution if not being managed carefully.

Potential risks:

- Water pollution from the construction and implementation of hard and soft structure construction (coastal embankmentrubble mound waterbreak, eco-tourism site, mangrove belt and sanitation facilities),; implementation of aquaculture farming;  existing agriculture and farming practices, alteration of resource management (introduction of shrim and fish species to body of water), and also by by-product from aquaculture farming and alternative livelihood and sanitation facilities’ effluent (both floating and non-floating design)

Sedimentation due to accumulation of bandeng/vennamei fish feedstock in aquaculture farm  Requirements and Managements:

- Submitting the relevant environmental document for each adaptation action to obtain environmental permit for its implementation. The needed documents are

- Individual and communal sanitation facilities (latrine): SPPL document

- Aquaculture:  UKL-UPL document

- Rubble mound waterbreak construction:  UKL-UPL document

- Eco-tourism: UKL-UPL document

- The environmental document will be in coherent with the program’s ESMP

- Prepare the necessary environmental management plan for each activity listed in ESMP.

- Mitigation measures for the impacts are stated in the Environmental and Social Management Plan (Annex 1).

- Assessment on a more environmentally friendly aquaculture farming method/practicesPublic Health

There is no risk to public health from the program. The program activities will continually be ensured for not placing community’s health and safety in dangerous state by adhering to the relevant applicable laws and regulations.

- Physical and Cultural Heritage

There is no risk to physical and cultural heritage from the program since there is no physical and cultural heritage located within the geographical scope of the proposed program.

- Land and Soil Conservation

Inundation from coastal flooding in the targeted program area has resulted in adverse impact, transforming productive land into unproductive one. This proposed program aims to reduce the inundated area, preventing them from turning into unproductive land by implementing diverse adaptation measures.

Potential risks:

- Soil pollution the from hard and soft structure construction of rubble mound waterbreak, (coastal embankment, eco-tourism site, and sanitation facilities); by product from aquaculture farming and effluent of sanitation facilities that apply non-floating design

Requirements and Managements:

- Submitting the relevant environmental document for each adaptation action to obtain environmental permit for its implementation. The needed documents are

- Individual and communal sanitation facilities (latrine): SPPL document

- Aquaculture:  UKL-UPL document

- Rubble mound waterbreak construction:  UKL-UPL document

- Eco-tourism: UKL-UPL document

- The environmental document will be coherent with the program’s ESMP

- Prepare the necessary environmental management plan for each activity listed in ESMP.

Mitigation measures for the impacts are stated in the Environmental and Social Management Plan (Annex 1)

### Categorization

In view of the above environmental and social impact assessment process, can be seen that the program implementation has several potential risks that are considered as minor, small scale (limited impacts and not widely spread) and easily mitigated. These risks can be avoided by implementing adequate mitigation measures. With regards to Risk Categorization of AF, the program can be categorized as “Category B” where it has potential adverse impacts but in small number, small scale, not widespread and easily mitigated.

## ENVIRONMENTAL AND SOCIAL MITIGATION PLAN

### Environmental and Social Impact Mitigation Plan

Mitigating measures for the assessed significant potential environmental and social impacts is presented in table 3 below. The measures will be implemented and utilised by the program to mitigate the potential risks and also ensure the compliance of program implementation to AF Environmental and Social Policy. From the beginning of the program period, the stakeholders will be informed on the potential risks associated with the program and the corresponding mitigation measures in place. This Environmental and Social Management Plan document will be communicated to them; not only during the program preparation phase, but also throughout the course of the program, to ensure all parties involved are aware of the risks and the appropriate mitigation measures.

Table 3. Environmental and Social Impact Mitigation Plan

| No | ESP | Type of Impacts | Activity | Impacts Description | Mitigation Measures | PIC | Relevant Stakeholders |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Compliance with the Law | Environmental | Rubble mound waterbreak construction | Physical environment disruption from mobilization and construction process | • Prepare and submit the required environmental documents prior to the implementation of adaptation actions, where this environmental document will be in coherent with the program’s ESMP • The required environmental documents are: o Individual and communal sanitation facilities (latrine): SPPL document o Aquaculture: UKL-UPL document o Rubble mound waterbreak construction: UKL-UPL document o Eco-tourism: UKL-UPL document • Report the implementation and montioring of UKP-UPL to the City's Environmental Agenct in six-monthly basis | Construction company and PMU | NIE, Environmental Agency, Public Works Agency and Local Development Planning Board of Pekalongan City |
|  |  |  | Ecotourism | Physical environment disrruption from mobilization and construction process |  | Tourism Agency, PMU, and local community |  |
|  |  |  | Construction of communal sanitation facilities | Minor physical environment disruption from mobilization and construction process such as minor damage to road access from construction material |  | Construction company and PMU |  |
| 2 | Access and equity | Social | Pilot innovative adaptation measures are implemented in collaboration with other stakeholders and evaluated for future reference | Social conflict arising from selection of community member that will be the implementer and beneficiaries of adaptation actions and alternative livelihood at city level | • Conduct stakeholders mapping during project planning stage as the basis for determining the appropriate project implementer and beneficiaries, allocating fair roles and responsibilities among stakeholders, and selecting the appropriate activities site location (including knowledge board location) that could benefit wider community • Assign village working groups and city working group (which members include community representative) to lead the selection process at village and city level respectively. The beneficiaries’ critieria include: affected communities, poor and vulnerable people, farmer groups. Specifically for individual latrine, the beneficiaries will be women-headed households •Coordination between village working group, city working group and financial institution to assess and select the most appropriate beneficiaries for the revolving fund • Select working group member that could really represent the voice and interest of all layers of community and city stakeholder | PMU | City Working Group and climate working group kelurahan level |
| 3 | Marginalized and Vulnerable Groups | Social | Pilot innovative adaptation measures are implemented in collaboration with other stakeholders and evaluated for future reference | Social conflict arising from selection of priority activities site and design at village level which could raise envy from other community member that will not directly exposed to the program | • Conduct social impact assessment and develop the corresponding management plan on potential adaptation actions during prioritization process. This impact assessment and management plan will be in coherent with Program’s ESMP • Social impact assessment and management plan for the adaptation options will be integrated under UKL-UPL and SPPL document and will be submitted to the city agency. • Put priority on pro-poor adaptation actions (action that could benefit those who have the least economic adaptive capacity but has a high exposure to climate risk) • Adaptation action design (the site location and structural design) will take account of the needs and suitability for elderly, children groups, and disable groups • Develop visibility materials that outlines background from the selection and communicate the materials to wider community • Involving village working groups (which members are community representative) in the selection process • Select working group member that could really represent the voice and interest of all layers of community and city stakeholder | PMU | City Working Group and climate working group kelurahan level |
| 4 | Protection of Natural Habitats | Environmental | Mangrove restoration | Mobilization and planting process of mangrove belt could potentially impact the surrounding ecosystem | • Develop environmental procedure that cover steps under for mangrove restoration activity • Activities conducted in the natural habitat area will follow Law 32 Year 2009 on Environmental Protection and Management and its derivative regulations, particularly section on natural habitat protection | Local community and PMU |  |
|  |  |  | Construction of communal sanitation facilities | Potential impact to the surrounding ecosystem during construction and operational process of floating sanitation facilities | • Implement impact mitigation measures outline in the SPPL document of the said facilities • Design the floating facilities so that its construction phase will not adversely impact the water body and surrounding ecosystem • Activities conducted in the natural habitat area will follow Law 32 Year 2009 on Environmental Protection and Management and its derivative regulations, particularly section on natural habitat protection • Build temporary sediment and oil trap during facilities construction to prevent sedimentation and inflow of oil-based material to body of water (for floating design) | Construction company and PMU |  |
|  |  |  | Rubble mound waterbreak construction | The impact of rubble mound waterbreak mobilization and construction process to the existing surrounding coastal ecosystem | • Implement impact mitigation measures outline in the UKL-UPL document of the said structure • Activities conducted in the natural habitat area will follow Law 32 Year 2009 on Environmental Protection and Management and its derivative regulations, particularly section on natural habitat protection • Build temporary sediment and oil trap during rubble mound waterbreak construction process to control abrasion, sedimentation, oil-based material flow to ecosystem | Construction company and PMU |  |
|  |  |  | Ecotourism | Waste generation and water pollution from ecotourism site preparation, development and operational activities could pollute the water and subsequently disrupt natural habitat | • Implement impact mitigation measures outline in the UKL-UPL document of the said structure • Develop sound and applicable environmental procedures for day to day operations of the eco-tourism site that comply with local regulation for ecotourism site, including waste management plan • Activities conducted in the natural habitat area will follow Law 32 Year 2009 on Environmental Protection and Management and its derivative regulations, particularly section on natural habitat protection • Build temporary sediment trap during ecotourism site development to control abrasion and sedimentation within mangrove ecosystem | Tourism Agency, Local community and PMU |  |
| 5 | Conservation of Biological Diversity | Environmental | Mangrove restoration | Minor environmental and ecological disruption from alteration of resource management from introduction of new mangrove species to the environment | • The program will be ensured as will adhere to applicable laws and regulations on biodiversity conservation, including Ministry of Marine and Fisheries Regulation No. 16 Year 2008 on Management Plan of Coastal Area and Small Islands and other • Primary assessment to see how the new mangrove species will interact in a new environment • Assess the most appropriate location to introduce the new mangrove species | Academician, local community and PMU |  |
|  |  |  |  | Potential social conflict (resistance) with land-owner to allocate their unproductive private land for mangrove restoration site | • Identification of targeted mangrove restoration site that are privately owned and their respective owner • Series of workhsop to build community awareness on the benefit of turning unproductive land into mangrove restoration site by involving the identified land owner | Academician, local community and PMU |  |
|  |  |  | Construction of communal sanitation facilities | Potential impact to the surrounding ecosystem during construction and operational process of floating sanitation facilities | • Implement impact mitigation measures outline in the UKL-UPL document of the said facilities • Design the floating facilities so that its construction phase will not adversely impact the water body and surrounding ecosystem • Activities conducted in the natural habitat area will follow Law 32 Year 2009 on Environmental Protection and Management and its derivative regulations, particularly section on natural habitat protection • Build temporary sediment and oil trap during facilities construction to prevent sedimentation and inflow of oil-based material to body of water (for floating design) | Construction company and PMU | Environmental Agency, Tourism Agency, Public Works Agency and Local Development Planning Board of Pekalongan City, Local community |
|  |  |  | Rubble mound waterbreak construction | Ecosystem disruption from mobilization and construction process of rubble mound waterbreak | • Implement impact mitigation measures outline in the UKL-UPL document of the said structure • The program will be ensured as will adhere to applicable laws and regulations on biodiversity conservation, including Ministry of Marine and Fisheries Regulation No. 16 Year 2008 on Management Plan of Coastal Area and Small Islands and other • Build temporary sediment and oil trap during rubble mound waterbreak construction process to control abrasion, sedimentation, oil-based material flow to ecosystem | Construction company and PMU |  |
|  |  |  | Ecotourism | • Waste generation and water pollution from ecotourism site preparation, development and operational activities could disrupt natural habitat and ecosystem balance • Large number of human presence and noise could disturb natural fauna in the area | • Implement impact mitigation measures outline in the UKL-UPL document of the said structure • Develop sound and applicable environmental procedures for day to day operations of the eco-tourism site that comply with local regulation for ecotourism site, including waste management plan • The program will be ensured as will adhere to applicable laws and regulations on biodiversity conservation, including Ministry of Marine and Fisheries Regulation No. 16 Year 2008 on Management Plan of Coastal Area and Small Islands and other • Build temporary sediment trap during ecotourism site development to control abrasion and sedimentation within mangrove ecosystem | Tourism Agency, Local community and PMU |  |
| 7 | Pollution Prevention and Resource Efficiency | Environmental | Rubble mound waterbreak construction | • Water pollution from mobiliization and construction process of rubble mound waterbreak • Sedimentation from mobiliization and construction process of rubble mound waterbreak | • Implement impact mitigation measures outline in the UKL-UPL document of the said structure • Build temporary sediment and oil trap during rubble mound waterbreak construction process to control abrasion, sedimentation, oil-based material flow to ecosystem | Construction company and PMU | Environmental Agency, Public Works Agency and Local Development Planning Board of Pekalongan City |
|  |  |  | Mangrove restoration | Increase in water turbidity during mangrove restoration process | • Develop sound environmental procedure that cover steps under for mangrove restoration activity, including temporary waste management plan | Local community and PMU | Marine and Fisheries Agency and Local Development Planning Board of Pekalongan City, Local community |
|  |  |  | Ecotourism | Water pollution due to solid waste generation and effluent from the site's toilet facilities, and other operational activities in the eco-tourism site | • Develop UKL-UPL for ecotourism activities, implement impact mitigation measures outline in the said document, and submit the relevant monitoring report to City Agency every 6 months • Develop sound and applicable environmental procedures that comply with local regulation for ecotourism site, including waste management plan; in which the procedure is an integrated part to the submitted UKL-UPL • Provide training on the environmental procedures to community member that are involved in managing the eco-tourism site Equipped the site with adequate signage regarding environmentally friendly practices in the area • Coordinate with Cleanliness Agency of Pekalongan City in the waste management activities • As a community-based ecotourism, involve the community in the waste management process, including train them to be able to utilize the waste as additional income; either by creating added value to the waste (compost, recycling) from the waste or collect waste that has monetary value (plastic, paper, metal) | Local community, Tourism Agency and PMU | Environmental Agency, Cleanliness Agency, and Local Development Planning Board of Pekalongan City, Local community |
|  |  |  | Construction of communal sanitation facilities | Ground water or sea water pollution from construction process of the facilities, effluent from sanitation facilities (during its operational phase), and potential leakage from the facilities | • Submit SPPL document for communal sanitation facilities to obtain environmental permit for its implementation • Design the sanitation facilities in accordance with SNI 03-2398-2002 and SNI 03-2399-2002 • Rigorous assessment on the most appropriate sanitation facilities for the area’s characteristics (including geographical and soil characteristics), to minimize potential risks of pollution • Regular water quality monitoring on the body of water where the sanitation facilities effluent is being conveyed • Together with the community develop utilization and maintenance procedure for the facilities, where the said procedures will be undertaken by them • Educate the community on good sanitation behaviour | Local community and PMU | Environmental Agency and Local Development Planning Board of Pekalongan City, Local community |
| 11 | Land and Soil Conservation | Environmental | Rubble mound waterbreak construction | Soil pollution from solid waste, oil-based waste and waste water during mobilization and construction process of rubble mound waterbreak | • Develop and submit UKL-UPL document for rubble mound waterbreak construction to obtain environmental permit for its implementation, and subsequently implement impact mitigation measures outline in the said document • Build temporary sediment and oil trap during coastal embankment construction process, to control oil infiltration to the soil layer, and also to prevent abrasion and sedimentation | Construction company and PMU | Environmental Agency, Public Works Agency and Local Development Planning Board of Pekalongan City |
|  |  |  | Ecotourism | Soil pollution from waste generation and waste water contamination during operational activities in the eco-tourism site | • Develop and submit UKL-UPL for ecotourism activities and implement impact mitigation measures outline in the said document • Submit monitoring report of UKL-UPL to the City Agency every 6 months • Develop sound and applicable environmental procedures that comply with local regulation for ecotourism site, including waste management plan; in which the procedure is an integrated part to the submitted UKL-UPL • Provide training on the environmental procedures to community member that are involved in managing the eco-tourism site • Equipped the site with adequate signage regarding environmentally friendly practices in the area • Coordinate with Cleanliness Agency of Pekalongan City in the waste management activities • As a community-based ecotourism, involve the community in the waste management process, including train them to be able to utilize the waste as additional income; either by creating added value to the waste (compost, recycling) from the waste or collect waste that has monetary value (plastic, paper, metal) | Local community, Tourism Agency and PMU | Environmental Agency, Tourism Agency, and Local Development Planning Board of Pekalongan City, Local community |
|  |  |  | Construction of communal sanitation facilities | Soil pollution from construction process of the facilities and potential soil contamination from effluent of sanitation facilities (during its operational phase), and potential leakage from the facilities (if the facilities are not floating design) | • Submit SPPL document for communal sanitation facilities to obtain environmental permit for its implementation • Design the sanitation facilities in accordance with SNI 03-2398-2002 and SNI 03-2399-2002 • Develop Environmental Management and Monitoring Plan for coastal sanitation facilities' construction process • Together with the community develop utilization and maintenance procedure for the facilities, where the said procedures will be undertaken by them • Rigorous assessment on the most appropriate sanitation facilities for the area’s characteristics (including geographical and soil characteristics), to minimize potential risks of pollution • Regular water quality monitoring on the body of water (including community's ground water source and sea water) where the sanitation facilities effluent is being conveyed • Water tight construction for the sanitation facilities (particularly the waste water management installation) to minimize potential leakage to the soil • Educate the community on good sanitation behaviour | Construction company and PMU | Environmental Agency, Public Works Agency, and Local Development Planning Board of Pekalongan City, Local community |

### Grievance Mechanism Guidance

As part of the program implementation, the PMU will also set up grievance mechanism for the stakeholders involved. This mechanism is needed to ensure the program always in line with AF’s ESP that promote environmental and social safeguard and also ensure that it always in line with community’s interest and met their expectations. Steps that will be taken for setting up the mechanism are as follow:

- Initial orientation for the PMU will include materials on ESMP and grievance mechanism so that the staff will understand their roles and responsibilities on this matter

- Assign -team of staff that comprises of M&E learning officer and village facilitator that will be responsible for receiving and processing the grievance

- Develop procedures for accepting/logged-in grievance, grievance assessment process, providing feedback for the grievance, and monitoring the feedbacks

- Create internal communication procedures for the mechanism

- Communicating the ESMP and grievance mechanism at the beginning of program implementation to the stakeholders

The grievance mechanism procedure that will be set up will follow these following general guidelines:

- Logged-in Grievance

Stakeholder should formally communicate grievance in a written manner, and sent it to the assigned team through email, fax or hand-delivered and submit the text to grievance box that will be set up at the PMU office. Once it’s being logged, the particular stakeholder will receive receipt (by email, fax or printed receipt; depending on how the stakeholder submit the grievance text) that acknowledging the complaint is being accepted and will be processed. A specific email for grievance submission will be set up in the beginning of the program period. For complainant that hand-deliver the text to PMU office, the assigned team will document their phone number. In doing so, the complainant can be informed by the team when the grievance assessment is completed.

- Grievance Assessment

Once the complaint is logged-in and recorded, an assessment process will be done by the assigned team by considering the complainants, raised issues andmitigation measures in place. Having considered those aspects, the team will then rate the grievance on a scale 1-5, where rate 1 considered the grievance as low impact/negligible and 5 as critical to be addressed. The next step will be exploring options to address the grievance; assessing whether the measures in place is adequate to address the issue or further actions are need to be taken. Throughout the process, project officer and team leader will be continually updated and consulted if needed; particularly when the grievance rating is above 3.

- Providing and Communicating Feedback

Once the option is selected, the team will prepare a response for the grievance and communicate the response formally in written text to the complainant by email, fax or inform the complainant by phone.

- Monitoring Feedback

To ensure the feedback is well received by the complainant or to maintain in case there will be follow up response, the responsible staff will continually monitor the grievance cases logged-in, its feedback and how it being dealt in practise.

The aforementioned procedures will be communicated to all stakeholders during initial workshops at city and village level, and also continually during any training or workshop conducted by PMU. The printed procedures will be made available at village office and PMU office to ensure stakeholders that are unable to attend the initial workshop understand the grievance mechanism of the program. This step is taken to show that the program tries its best to provide benefit for the wider community by always taking into account their interest and concerns in program implementation.

## MONITORING AND EVALUATION ARRANGEMENT

### Monitoring and Evaluation Plan

Monitoring and evaluation process for the environmental and social impact will be an integral part of program’s monitoring and evaluation process. For activities that categorized as need to undergone EIA process in future time, an individual monitoring and evaluation plan will be made accordingly.

Specific aspects to be monitored in relation to the environmental and social impacts are presented in table 4. This table does not provide a specific monitoring and evaluation, but only the general guidance. A more detailed monitoring and evaluation plan for the whole program will be developed during the development process of project implementation plan, in which the content of Table 4 and its detailed derivation will be an inseparable part of the said monitoring and evaluation plan.

Table 4. Monitoring and Evaluation Plan

| No | ESP | Type of Impacts | Activity | Impacts Description | Aspects to be Monitored | Indicator | Means of Verification | Monitoring period | PIC |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Compliance with the Law | Environmental | Rubble mound waterbreak construction | Physical environment disrruption from mobilization and construction process | Issuance of environmental permit for implementation of adaptation action | Number of Issued Environmental Permit Number of monitoring report for geoutube and eco-tourism site | SPPL document for sanitation facilities UKL-UPL document for geoutube construction and ecotourism site Document submission and approval report Monitoring report for rubble mound waterbreak and ecotourism site | Once Once Once Six-monthly | Construction company and PMU |
|  |  |  | Eco-tourism | Physical environment disrruption from mobilization and construction process |  |  |  |  | Construction Company, Tourism Agency and PMU |
|  |  |  | Construction of communal sanitation facilities | Minor physical environment disruption from mobilization and construction process such as minor damage to road access from construction material |  |  |  |  | Construction company and PMU PMU |
| 2 | Access and equity | Social | Pilot innovative adaptation measures are implemented in collaboration with other stakeholders and evaluated for future reference | Social conflict arising from selection of community member that will be the implementer of adaptation actions and alternative livelihood at city level | • Ensure the selection of appropriate project implementer and site location, fair allocation of roles and responsibilities • Ensure that working group member represent the voice and interest of all layers of community and city stakeholder | Background of working group member % of women representative in working group % of women representative attendace in working group meeting Number of stakeholder mapping document | Record of representation of working group member Minutes of meetings for working groups meetings Documentation of stakeholders mapping process and results | Once Every three months Once | PMU Working Group and PMU Working Group and PMU |
| 3 | Marginalized and Vulnerable Groups | Social | Pilot innovative adaptation measures are implemented in collaboration with other stakeholders and evaluated for future reference | Social conflict arising from selection of priority activities site and design at city level which could raise envy from other community member that will not directly exposed to the program | • The development of social impact assessment and management plan • Communication of project selection process through visibiity materials • Ensure that working group member represent the voice and interest of all layers of community and city stakeholder | Number of Social Impact Assessment and Management Plan Background of working group member Number of input on technical details and site selection for the adaptation actions Number of produced visibility materials Number of people received the visibility materials | Availability of Social impact assessment and management plan document Record of representation of working group member Minutes of meetings of working group meetings Visibility materials and its dissemination records | Once Once Every three months Every six months | PMU Working Group and PMU Working Group and PMU Working Group and PMU |
| 4 | Protection of Natural Habitats | Environmental | Mangrove restoration | Mobilization and planting process of mangrove belt could potentially impact the surrounding ecosystem | The availability of environmental procedure for mangrove restoration activity | Number of environmental procedure for mangrove restoration activity | Environmental procedure for mangrove restoration activity | Once | PMU |
|  |  |  | Construction of communal sanitation facilities | Potential impact to the surrounding ecosystem during construction and operational process of floating sanitation facilities | Availability of SPPL document Availability of sediment and oil trap facilities | Number of SPPL document Number of operating sediment and oil trap facilities during construction phase | SPPL document Documentation of sediment trap and oil trap construction and operations | Once Once | Construction company and PMU |
|  |  |  | Rubble mound waterbreak construction | The impact of rubble mound waterbreak mobilization and construction process to the existing surrounding coastal ecosystem | Availability of UKL-UPL document that outline mitigation measures for potential risks associated with the activity Sediment trap and oil trap construction to control abrasion and sedimentation within mangrove ecosystem | Number of UKL-UPL document Number of operating sediment and oil trap facilities during construction phase | UKL-UPL document Documentation of sediment trap construction and operations | Once Once | Construction company and PMU |
|  |  |  | Ecotourism | Waste generation and water pollution from ecotourism site preparation, development and operational activities could pollute the water and subsequently disrupt natural habitat | • Sediment trap construction to control abrasion and sedimentation within mangrove ecosystem • Availability of environmental procedures that comply with local regulation for ecotourism site, including waste management plan | Number of UKL-UPL document Number of operating sediment and oil trap facilities during construction phase Number of environmental procedures for eco-tourism site operations Number of UKL-UPL monitoring report | UKL-UPL document Documentation of sediment trap construction and operations Environmental procedures (including waste management plan) for eco-tourism site Monitoring report of UKL-UPL document | Once Once Once Six-monthly | Cleanliness Agency, Local community and PMU Cleanliness Agency, Local community and PMU |
|  |  |  | Mangrove restoration | Minor environmental and ecological disruption from alteration of resource management from introduction of new mangrove species to the environment | • The availability of environmental procedures for mangrove restoration actiity that outline mitigation measures for potential risks associated with the activity • Ensure that the proposed mangrove species is appropriate for the location | Number of environmental procedure for mangrove restoration activity Number of assessment on appropriateness of the proposed mangrove species for mangrove belt planting activity in the proposed location | Environmental procedure for mangrove restoration activity Assessment on appropriateness of the proposed mangrove species for mangrove belt planting activity in the proposed location | Once Once | Academician,working group and PMU |
|  |  |  |  | Potential social conflict (resistance) with land-owner to allocate their unproductive private land for mangrove restoration site | • Targeted mangrove restoration site and information on land ownerhisp of the targeted site • Attendance and response from the landowner during related village workshops | Number of map Number of land-owner attending the workshops | • Map of mangrove restoration site with information on the ownership of the land • Attendance sheet and minutes of meetings during related village workshops | Once Every three months | PMU and academician PMU and working group |
|  |  |  | Construction of communal sanitation facilities | Potential impact to the surrounding ecosystem during construction and operational process of floating sanitation facilities | Availability of SPPL document Availability of sediment and oil trap facilities Design of floating sanitaiton facilities | Number of SPPL document Number of operating sediment and oil trap facilities during construction phase Availiability of document on floating facilities design | SPPL document Documentation of sediment trap and oil trap construction and operations Document on floating facilities design | Once Once Once | Construction company and PMU |
|  |  |  | Rubble mound waterbreak construction | Ecosystem disruption from mobilization and construction process of rubble mound waterbreak | Availability of UKL-UPL document that outline mitigation measures for potential risks associated with the activity Sediment trap and oil trap construction to control abrasion and sedimentation within mangrove ecosystem | Number of UKL-UPL document Number of operating sediment and oil trap facilities during construction phase | UKL-UPL document Documentation of sediment trap construction and operations | Once Once | Construction company and PMU |
|  |  |  | Ecotourism | • Waste generation and water pollution from ecotourism site preparation, development and operational activities could disrupt natural habitat and ecosystem balance • Large number of human presence and noise could disturb natural fauna in the area | Availability of UKL-UPL document that outline mitigation measures for potential risks associated with the activity Sediment trap construction to control abrasion and sedimentation within mangrove ecosystem Availability of environmental procedures that comply with local regulation for ecotourism site, including waste management plan | Number of UKL-UPL document Number of operating sediment and oil trap facilities during construction phase Number of environmental procedures for eco-tourism site operations Number of UKL-UPL monitoring report | UKL-UPL document Documentation of sediment trap construction and operations Environmental procedures (including waste management plan) for eco-tourism site Monitoring report of UKL-UPL document | Once Once Once Six-monthly | Cleanliness Agency, Local community and PMU |
| 7 | Pollution Prevention and Resource Efficiency | Environmental | Rubble mound waterbreak construction | • Water pollution from mobiliization and construction process of rubble mound waterbreak • Sedimentation from mobiliization and construction process of rubble mound waterbreak | Availability of UKL-UPL document that outline mitigation measures for potential risks associated with the activity and its monitoring report Sediment trap and oil trap construction to control abrasion and sedimentation within mangrove ecosystem | Number of UKL-UPL document Number of operating sediment and oil trap facilities during construction phase Number of UKL-UPL monitoring report for rubble mound waterbreak | UKL-UPL document Documentation of sediment trap construction and operations Monitoring document and submission report to the City Government | Once Once Every six months | Construction company and PMU Environmental Agency, Construction Company and PMU |
|  |  |  | Mangrove restoration | Increase in water turbidity during mangrove restoration process | • The availability of environmental procedures for mangrove restoration actiity that outline mitigation measures for potential risks associated with the activity | Number of environmental procedure for mangrove restoration activity | Environmental procedure for mangrove restoration activity | Once | Academician,working group and PMU |
|  |  |  | Ecotourism | Water pollution due to solid waste generation and effluent from the site's toilet facilities, and other operational activities in the eco-tourism site | Availability of UKL-UPL document that outline mitigation measures for potential risks associated with the activity Sediment trap construction to control abrasion and sedimentation within mangrove ecosystem Availability of environmental procedures that comply with local regulation for ecotourism site, including waste management plan, and immplemented by the involved community Waste management activity in ecotourism site that involves local agency and local community | Number of UKL-UPL document Number of operating sediment and oil trap facilities during construction phase Number of environmental procedures for eco-tourism site operations Number of community member involved in the ecotourism management being trained for environmental proceures Number of UKL-UPL monitoring report Number of community member involved in waste management activity | UKL-UPL document Documentation of sediment trap construction and operations Environmental procedures (including waste management plan) for eco-tourism site Monitoring report of UKL-UPL document Community-based waste managememt activity implemented in the surrounding ecotourism area | Once Once Once Six-monthly Six-monthly Six-monthly | Cleanliness Agency, Local community and PMU Working Group and PMU Working Group, Local community and PMU PMU Working Group, Local community and PMU |
|  |  |  | Construction of communal sanitation facilities | Ground water or sea water pollution from construction process of the facilities, effluent from sanitation facilities (during its operational phase), and potential leakage from the facilities | Availability of SPPL document Availability of sediment and oil trap facilities Design of floating sanitation facilities Water quality of the surrounding area Facilities properly utilized and maintained by the community Community implement good sanitation behavior | Number of SPPL document Number of operating sediment and oil trap facilities during construction phase Availability of document on floating facilities design Number of surface water quality monitoring report Number of utilization and maintenance procedure for the facitlies Number of trainings and visibility materials on good sanitation behaviour | SPPL document Documentation of sediment trap and oil trap construction and operations Document on floating facilities design Record on regular surface water quality monitoring (ground water and sea water) Availability of utilization and maintenance procedure Records of trainings with training material that contain good sanitation behaviour aspect Documentation of visibility materials on good sanitation behaviour | Once Once Once Every six months Once Every three months Every six months | Construction company and PMU PMU Working group and PMU Working group and PMU Working group and PMU |
| 11 | Land and Soil Conservation | Environmental | Rubble mound waterbreak construction | Soil pollution from solid waste, oil-based waste and waste water during mobilization and construction process of rubble mound waterbreakGeo tube | Availability of UKL-UPL document that outline mitigation measures for potential risks associated with the activity and its monitoring report Sediment trap and oil trap construction to control abrasion and sedimentation within mangrove ecosystem | Number of UKL-UPL document Number of operating sediment and oil trap facilities during construction phase Number of UKL-UPL monitoring report for rubble mound waterbreakGeo tube | UKL-UPL document Documentation of sediment trap construction and operations Monitoring document and submission report to the City Government | Once Once Every six months | Construction company and PMU Environmental Agency, Construction Company and PMU |
|  |  |  | Ecotourism | Soil pollution from waste generation and waste water contamination during operational activities in the eco-tourism site | Availability of UKL-UPL document that outline mitigation measures for potential risks associated with the activity Sediment trap construction to control abrasion and sedimentation within mangrove ecosystem Availability of environmental procedures that comply with local regulation for ecotourism site, including waste management plan, and implemented by the involved community Waste management activity in ecotourism site that involves local agency and local community | Number of UKL-UPL document Number of operating sediment and oil trap facilities during construction phase Number of environmental procedures for eco-tourism site operations Number of community member involved in the ecotourism management being trained for environmental proceures Number of UKL-UPL monitoring report Number of community member involved in waste management activity | UKL-UPL document Documentation of sediment trap construction and operations Environmental procedures (including waste management plan) for eco-tourism site Monitoring report of UKL-UPL document Community-based waste management activity implemented in the surrounding ecotourism area | Once Once Once Six-monthly Six-monthly | Cleanliness Agency, Local community and PMU Working Group and PMU PMU Working Group, Local Community and PMU |
|  |  |  | Construction of communal sanitation facilities | Soil pollution from construction process of the facilities and potential soil contamination from effluent of sanitation facilities (during its operational phase), and potential leakage from the facilities (if the facilities are not floating design) | Availability of SPPL document Availability of sediment and oil trap facilities Water tight design of sanitation facilities Water quality of the surrounding area Community implement good sanitation behavior | Number of SPPL document Number of operating sediment and oil trap facilities during construction phase Availability of document on facilities design Number of surface water quality monitoring report Number of trainings and visibility materials on good sanitation behavior | SPPL document Documentation of sediment trap and oil trap construction and operations Document on facilities design Record on regular surface water quality monitoring (ground water and sea water) Records of trainings with training material that contain good sanitation behavior aspect Documentation of visibility materials on good sanitation behavior | Once Once Once Every six months Every three months Every six months | Construction company and PMU PMU PMU Working group and PMU Working group and PMU |