Annex 7. Measures for Environmental and Social Risk Management

The proposed program is categorized as “Category B” with potential risks that are minor, small scale and easily mitigated by implementing mitigation measures. Table below summarizes the potential environmental and social risks that could arise from the program and the corresponding mitigation measures. As part of the risk management process, an Environmental and Social Risk Management Plan has been developed for the program and can be found in Annex 1 of the proposal.

| AF ESP | Type of Risks | Risks Description | Mitigation Measures |
| --- | --- | --- | --- |
| Compliance with the Law | Environment | Disruption of physical environment from mobilization, construction and implementation of adaptation actions (geo-tube, mangrove restoration, sanitation facilities, aquaculture farming and eco-tourism site) | - Prepare the required environmental documents prior to the implementation of adaptation actions, where this environmental document will be in coherent with the program’s ESMP - The required environmental documents are: - Individual and communal sanitation facilities (latrine): SPPL document - Aquaculture: UKL-UPL document - Geo-tube construction: UKL-UPL document - Eco-tourism: UKL-UPL document - Prepare the necessary environmental management plan for each activity listed in ESMP. - Mitigation measures for the impacts are stated in the Environmental and Social Management Plan (Annex 1). PMU will ensure that the monitoring and management plan is being adhered |
| Access and equity | Social | Social conflict arising from selection of community member that will be the implementer of adaptation actions and alternative livelihood | - Conduct stakeholders mapping during project planning stage as the basis for determining the appropriate project implementer, allocating fair roles and responsibilities among stakeholders, and selecting the appropriate activities site location (including knowledge board location) that could benefit wider community - Involving community working groups (which members are community representative) in the selection process - Select working group member that could really represent the voice and interest of all layers of community and city stakeholder |
| Marginalized and Vulnerable Groups | Social | Social conflict arising from selection of priority activities site and design which could raise envy from other community member that will not directly exposed to the program | - Conduct social impact assessment and develop the corresponding management plan on potential adaptation actions during prioritization process. This impact assessment and management plan will be in coherent with Program’s ESMP - Social impact assessment and management plan for the adaptation options will be integrated under UKL-UPL and SPPL document and will be submitted to the city agency. - Put priority on pro-poor adaptation actions (action that could benefit those who have the least economic adaptive capacity but has a high exposure to climate risk) Adaptation action design (the site location and structural design) will take account of the needs and suitability for elderly, children groups, and disable groups - Develop visibility materials that outlines background from the selection and communicate the materials to wider community - Involving community working groups (which members are community representative) in the selection process - Select working group member that could really represent the voice and interest of all layers of community and city stakeholder |
| Human Rights | No risks identified |  |  |
| Gender Equity and Women’s Empowerment | No risks identified |  |  |
| Core Labour Rights | No risks identified |  |  |
| Indigenous People | No risks identified |  |  |
| Involuntary Resettlement | No risks identified |  |  |
| Protection of Natural Habitats | Environmental | Minor natural habitat disruption from aquaculture preparation activity, mangrove restoration process, as well as mobilization and construction process of breakwater, eco-tourism site and communal sanitation facilities. For instance: - the impact of breakwater construction process to the existing surrounding ecosystem - waste generation and water pollution from ecotourism site development and operational activities | - Submitting the relevant environmental document for each adaptation action to obtain environmental permit for its implementation. The needed documents are: - Individual and communal sanitation facilities (latrine): SPPL document - Aquaculture: UKL-UPL document - Breakwater construction: UKL-UPL document - Eco-tourism: UKL-UPL document - The environmental document will be in coherent with the program’s ESMP - Prepare the necessary environmental management plan for each activity listed in ESMP. - Mitigation measures for the impacts are stated in the Environmental and Social Management Plan (Annex 1) - Activities conducted in the natural habitat area will follow Law 32 Year 2009 on Environmental Protection and Management and its derivative regulations, particularly section on natural habitat protection - Build temporary sediment trap during breakwater construction process as well as ecotourism site development to control abrasion and sedimentation within mangrove ecosystem - Develop sound and applicable environmental procedures that comply with local regulation for ecotourism site, including waste management plan - Ensure that aquaculture farming will only be done in existing aquaculture area or idle aquaculture land so that the activities will not open a new area and disrupt the existing natural habitat |
| Conservation of Biological Diversity | Environmental | Minor environmental and ecological disruption from breakwater, communal sanitation facilities and ecotourism site construction process | - Submitting the relevant environmental document for each adaptation action to obtain environmental permit for its implementation. The needed documents are: - Individual and communal sanitation facilities (latrine): SPPL document - Breakwater construction: UKL-UPL document - Eco-tourism: UKL-UPL document - The environmental document will be in coherent with the program’s ESMP - Prepare the necessary environmental management plan for each activity listed in ESMP. - Mitigation measures for the impacts are stated in the Environmental and Social Management Plan (Annex 1). - The program will ensure compliance to applicable laws and regulations on biodiversity conservation, including Ministry of Marine and Fisheries Regulation No. 16 Year 2008 on Management Plan of Coastal Area and Small Islands and other - Build temporary sediment trap during structural coastal defence construction process as well as ecotourism site development to control abrasion and sedimentation within mangrove ecosystem - Develop sound and applicable environmental procedures that comply with local regulation for ecotourism site, including waste management plan |
|  | Social | The targeted mangrove restoration site might be privately owned, and there is a potential that the land owner reluctant to ‘donate ‘their land for the activity | - Identification of land-ownership in the targeted mangrove restoration site. Involvement of the private land owners in relevant workshops at community - Municipal Government of Pekalongan’s willingness to support in the acquisition of lands for mangrove restoration if necessary |
|  | Environmental | Minor environmental and ecological disruption from alteration of resource management including: - Introduction of new mangrove species to the environment - Introduction of new marine species to the body of water as a result of expanding mangrove | - The environmental document will be in coherent with the program’s ESMP - Prepare the necessary environmental management plan for each activity listed in ESMP, including potential impact from the introduction of new mangrove species to the environment during mangrove restoration process. - The program will ensure compliance to applicable laws and regulations on biodiversity conservation, including Ministry of Marine and Fisheries Regulation No. 16 Year 2008 on Management Plan of Coastal Area and Small Islands and other - Assess the most appropriate location to introduce the new mangrove species |
| Climate Change | No risks identified |  |  |
| Pollution Prevention and Resource Efficiency | Environmental | - Water pollution from the construction and implementation of breakwater, ecotourism site, and mangrove belt | - Submitting the relevant environmental document for each adaptation action to obtain environmental permit for its implementation. The needed documents are: - Breakwater construction: UKL-UPL document - Ecotourism: UKL-UPL document - Prepare the necessary environmental management plan for each activity listed in ESMP, including potential impact from mangrove restoration process - Build temporary sediment and oil trap during breakwater construction process, and ecotourism site development to control influent of oil, and also abrasion and sedimentation |
|  | Environmental | Water pollution due to waste generation from ecotourism activities | - Implement UKL-UPL of the eco-tourism site and submit its monitoring report to the CIyt Agency every 6 months - Develop sound and applicable environmental procedures that comply with local regulation for ecotourism site, including waste management plan - Coordinate with Sanitary Agency of Pekalongan City in the waste management activities - As a community-based ecotourism, involve the community in the waste management process, including train them to be able to utilize the waste as additional income; either by creating added value to the waste (compost, recycling) from the waste or collect waste that has monetary value (plastic, paper, metal) |
|  | Environmental | Water pollution from the construction and effluent of sanitation facilities | - Submit SPPL document for communal sanitation facilities to obtain environmental permit for its implementation - Design the sanitation facilities in accordance with SNI 03-2398-2002 and SNI 03-2399-2002 - Rigorous assessment on the most appropriate sanitation facilities for the area’s characteristics (including geographical and soil characteristics), to minimize potential risks of pollution - Regular water quality monitoring on the body of water where the sanitation facilities effluent is being conveyed - Together with the community develop utilization and maintenance procedure for the facilities, where the said procedures will be undertaken by them - Educate the community on good sanitation behaviour |
| Public Health | No risks identified |  |  |
| Physical and Cultural Heritage | No risks identified |  |  |
| Land and Soil Conservation | Environmental | Soil pollution from the construction of breakwater and ecotourism site development | - Submitting the relevant environmental document for each adaptation action to obtain environmental permit for its implementation. The needed documents are - Breakwater construction: UKL-UPL document - Eco-tourism: UKL-UPL document - The environmental document will be coherent with the program’s ESMP - Prepare the necessary environmental management plan for each activity listed in ESMP. - Build temporary sediment and oil trap during breakwater construction process, sanitation facilities construction process, as well as ecotourism site development to control influent of oil, and also abrasion and sedimentation |
|  | Environmental | Soil pollution from sanitation facilities use and construction | - Submit SPPL document for communal sanitation facilities to obtain environmental permit for its implementation - Design the sanitation facilities in accordance with SNI 03-2398-2002 and SNI 03-2399-2002 - Rigorous assessment on the most appropriate sanitation facilities for the area’s characteristics (including geographical and soil characteristics), to minimize potential risks of pollution - Regular water quality monitoring on the body of water where the sanitation facilities effluent is being conveyed - Together with the community develop utilization and maintenance procedure for the facilities, where the said procedures will be undertaken by them - Water tight construction for the sanitation facilities (particularly the waste water management installation) to minimize potential leakage to the soil |
|  |  | Soil pollution due to waste generation from ecotourism activities | - Implement UKL-UPL of the eco-tourism site and submit its monitoring report to the City Agency every 6 months - Develop sound and applicable environmental procedures that comply with local regulation for ecotourism site, including waste management plan - Coordinate with Cleanliness Agency of Pekalongan City in the waste management activities - As a community-based ecotourism, involve the community in the waste management process, including train them to be able to utilize the waste as additional income; either by creating added value to the waste (compost, recycling) from the waste or collect waste that has monetary value (plastic, paper, metal) |