| ISSUES | PLANNED MITIGATION PLAN/ACTION | ESTIMATED TIME | STATUS AND PROGRESS | Roles and responsibility | Resources | Potential risks and Mitigation | KPIs | Participatory process |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Dams constructed prior to EIA and thus raising the need for the study | Engagement of consultant to conduct ESIA/EA on the dams in all sites. The ESIA/EA will unfold all the environmental and social risks and propose mitigation measures which will then be established and monitored | By end of October 2024 | On going Consultant for ESIA has been engaged and initial document preparation for registration of the ESIA/EA is in progress | Executing Entity and NEMC | AF budget Consultancy | NA | EIA report | Engagement of local communities and leaders |
| Relocation and establishment of vegetable gardens at Mkwese dam, Manyoni District: | The establishment of the garden at the proposed location has been considered. However, proper location of garden site will be informed by ESIA report. | By end of October 2024 | On going | Executing entity | AF budget | human-wildlife conflict (invasion of elephants in vegetable plots) mitigation measure will include education from wild life authorities on how to handle elephants | number of participating farmers in vegetable gardens yield harvested, income generated from vegetables | Involvement of local communities and leaders in site selection and establishment of the garden sites |
| The community requested the area downstream of the dam to be cleared for vegetable garden establishment as their source of income generation after such activities being barred by dam establishment. |  |  | Establishment of the requirement for clearing the site and establishing vegetable plots is ongoing. The actual implementation will await the EIA report |  |  |  |  |  |
| Solutions for siltation of Mkwese dam. | Planting of vetiver grass, and instilling gabions on the erosion prone areas gulley’s; direct planting of wattle trees and fencing (galvanized wires) the area to limit livestock trespassing. A person to be given charge over maintenance of the planted grass and tree seedlings before the next rainfall onset. | By the end of April 2025 | On going | Executing entity | AF budget | Vandalism from villagers Continued monitoring and awareness creation to the community | reduced gullies erosion and establishment of vetiver grasses at the heap | Community engagement in installation and maintenance of infrastructures of the dam |
| The overburden heaps resulting from dam excavation showed signs of erosion (gullies) which results in siltation of dam and thereby threaten its sustainability. The need for immediate action to mitigate this impact was emphasized. |  |  | Procurement of fencing materials, grasses and labour charges for maintenance are being worked out |  |  |  |  |  |
| Strategies to resolve grievances raised by villagers at Mkwese. | Call for stakeholders meeting to get true representation of all social groups in order to get a common understanding of project activities. | By the end of July 2024 to complete | On going | Government authority (DC, DED, Council, village leaders, farmers community and researchers to conduct meeting | AF budget | Resistance from influential laggards. Mitigation measures include awareness raising and capacity building | Number of grievance resolved/ reduced vandalism | Involvement of local communities and leaders in conflict resolutions and awareness creation |
|  | Ensure the key local leaders’ participation in the meeting in order to resolves any grievances. |  | Invitation to District Government representatives, Ward Executive Officer, 3 Village Executive Officers from all hamlets, livestock officer, and beneficiaries are ongoing |  |  |  |  |  |
| The grievances were based on dalay of vegetable farms relocation, inadequate community involvement and leadership change. Therefore, the inclusion and involvements of all beneficiaries in the implementation of the project seemed to have been inadequate. | Local leaders’ agreement and deliberation on power and sharing of resources from the project |  |  |  |  |  |  |  |
|  | Engagement of local government authorities especially the DC and DED offices in the meeting in order for all to get an update of the challenges in the site and provide the required support to protect the project infrastructure and activities. |  |  |  |  |  |  |  |
| Resolution plans for ESMP and Gender policy. | Complete updated ESMP will be availed following the completion of EIA report | By the end of October 2024 | On going | Executing Entity and NEMC and local community engagement | AF budget | Willingness to participate certain activities depending on behavioral resistance. Mitigation measure is awareness creation, capacity building and more time is needed for behavioral change | Number of individuals from gender/social groups participate in different project interventions | Community and local leaders engagement in all stages of mitigation or resolution |
| Some project activities seemed to have not been inclusive across all gender groups as committed in the project document. | Gender participation, the project has involved participation of all gender groups men, women and Youths in all project activities in all sites observing their social cultural values. For example, bee hives installation on trees we are introducing modern bee keeping system that will not involve mounting bee hives on trees where women and all gender groups can seamlessly participate as income generation. |  |  |  |  |  |  |  |
| Resolving women needs for income generation project from the dam | Initially, women were involved in tree nursery management and were paid as casual labor constituting income generation and capacity building activity. After harvesting of tree nurseries, alternative income has to be planned for this group. To resolve this will involve empowering women on vegetable production, bee keeping and fish farming at the dam | Ongoing/throughout the project life span | On going | Executing Entity and NEMC and local community engagement Involvement of women and other youth groups in needs of the intervention for income generation | AF budget | Conflicting interests among targeted beneficiaries particularly in fish farming and bee keeping in ownership and sharing of benefits. Marketing turbulence posing instability in prices. Mitigation Continuous awareness creation and emphasize in participatory decision making process. | Number of women participate in different project interventions for income generation | Community and local leaders engagement in all stages of development and implementation of income generating activities |
|  | In addition, women are involved in poultry keeping, therefore income for this target group will be restored. |  | Garden for vegetables, Bee keeping, poultry production, and fish farming. Bee hive will be distributed this July and fish fingerlings will be installed this July 2024 |  |  |  |  |  |
|  |  |  | . |  |  |  |  |  |
| Reducing child burden to watering of trees at school. | Installation of water storage tanks and pipes at Mpamaa Secondary School is in place. Students can now get water at school for trees and other purposes. | Completed June 2024 | Completed | Executing Entity and NEMC and local community engagement | AF budget | Water supply rationing from the district water authority | Water tank installed, Water pipes and put in place and utilization of water for vegetable and trees maintenance | Engagement of local leaders, village communities, leaders and school leadership |
| The children had to travel long distance to fetch water for watering trees introduced by the project at school |  |  | Installed and delivered Water tank Poly pipes, and plumbing accessories has been done and is operational |  |  |  |  |  |
| The solar panels and pump at Mkwese dam were assumed to have been located at an area which can be inundated during heavy rains. So, relocation to a safer location was suggested. | The Solar panel will be relocated to the upper part of the dam to avoid risk of inundation. | To be completed by end of August 2024 | On going |  |  | Vandalism from villagers Continued monitoring and awareness creation to the community | Power supply in low risk position | Engagement of local leaders, village communities, leaders in installation |